Terms of Reference

Revision and Expansion of the Education Management Information System (EMIS)

RFP DOCUMENT: 37983

RFP Issue Date: 8 July 2025

Proposal submission Deadline: 22 July 2025

CARE USA

151 Ellis Street NE

Atlanta, GA 30303-2440

Confidential Document

Prepared by

CARE ®

Table of Contents

1.	ABOUT CARE	2

2.	GENERAL CONDITIONS and CLAUSES	2

2.1.    	CARE’s GENERAL CONDITIONS	2

2.2.	CONFIDENTIALITY/ NON-DISCLOSURE	3

2.3.	PUBLICITY	3

2.4.	LIABILITY	3

2.5.	FORCE MAJEURE	3

2.6.	ERRORS AND OMISSIONS	4

2.7.	OWNERSHIP OF WORK	4

2.8.	CONFLICT OF INTEREST	4

3.	COMPANY PROFILE & BIDDER’S DECLARATION	5

3.1.	COMPANY PROFILE	5

3.2.	BIDDER’S DECLARATION	6

4.	CONDITIONS AND GUIDELINES FOR SUBMISSION OF PROPOSAL	7

4.1.	PROPOSOSAL GUIDELINES	7

4.2.	PROJECT PURPOSE AND DESCRIPTION	7

4.3.	PROJECT OVERVIEW	8

4.4.	PROJECT REQUIREMENTS	9

4.5.	PROJECT TIMELINE	11

4.6.	EVALUATION CRITERIA	11

# ABOUT CARE

At CARE, we seek a world of hope, inclusion, and social justice, where poverty has been overcome and people live with dignity and security.

This has been our vision since 1945, when we were founded to send lifesaving CARE Packages® to survivors of World War II. Today, CARE is a leader in the global movement to end poverty. We put women and girls in the center because we know we cannot overcome poverty until all people have equal rights and opportunities. In 2019, CARE worked in 100 countries and reached 70 million people with an incredible range of life-saving programs.

To know more about CARE, visit: https://www.care.org/our-work/

# GENERAL CONDITIONS and CLAUSES

# CARE’s GENERAL CONDITIONS

The enclosed document is not an offer to contract, but a solicitation of a vendor’s proposed intent.  Acceptance of a proposal in no way commits CARE to award a contract for any or all products and services to any vendor.

CARE reserves the right to make the following decisions and actions based on its business interests and for reasons known only to CARE:

- To determine whether the information provided does or does not substantially comply with the requirements of the RFP

- To contact any bidder after proposal submittal for clarification of any information provided.

- To waive any or all formalities of bidding

- To accept or reject a proposal in whole or part without justification to the bidder

- To not accept the lowest bid

- To negotiate with one or more bidders in respect to any aspect of submitted proposal

- To award another type of contract other than that described herein, or to award no contract;

- To enter into a contract or agreement for purchase with parties not responding to this RFP

- To request, at its sole discretion, selected Vendors to provide a more detailed presentation of the proposal

- To not share the results of the bids with other bidders and to award contracts based on whatever is in the best interest of CARE.

Any material statements made orally or in writing in response to this RFP or in response to requests for additional information will be considered offers to contract and should be included by vendor in any final contract.

# CONFIDENTIALITY/ NON-DISCLOSURE

All information gained by any vendor concerning CARE work practices is not to be disclosed to anyone outside those responsible for the preparation of this proposal.  Any discussion by the vendor of CARE’s business practices could be reason for disqualification.  CARE, at their discretion, reserves the right to require a non-disclosure agreement.

Reciprocally, CARE commits that information received in response to this RFP will be held in strict confidence and not disclosed to any party, other than those persons directly responsible for the evaluation of the responses, without the express consent of the responding vendor.

Finally, the information contained within this RFP is confidential and is not to be disclosed or used for any other purpose by the vendor.

# PUBLICITY

Any publicity referring to this project, whether in the form of press releases, brochures, or photographic coverage will not be permitted without prior written approval from CARE.

# LIABILITY

The selected vendor(s) will be required to show proof of adequate insurance at such time as CARE is prepared to procure the services.  The participating vendor will also be required to indemnify and hold harmless CARE for, among other things, any third-party claims arising from the selected vendor’s acts or omissions, and will be liable for any damage caused by its employees, agents or subcontractors.

# FORCE MAJEURE

- Neither Party shall be responsible for a performance that is delayed, hindered, or is rendered inadvisable, commercially impracticable, illegal, or impossible by a “Force Majeure Event.” A Force Majeure event includes, without limitation, an act of nature, a pandemic, emergency, civil unrest or disorder, actual or threatened terrorism, war, fire, governmental action or interference of any kind, power or utility failures, strikes or other labor disturbances, a health warning issued by the Center for Disease Control (or similar agency), any other civil or governmental emergency and/or any other similar event beyond a Party’s reasonable control.

- The Party that seeks to invoke this Force Majeure provision (the “Affected Party”) shall provide the other Party (the “Unaffected Party”) with a written notice within ten (10) days of the date the Affected Party determines a Force Majeure Event has occurred.

# ERRORS AND OMISSIONS

CARE expects the vendor will provide all labor, coordination, support, and resources required based on the vendor’s proposal and corresponding final SOW.  No additional compensation will be available to the vendor for any error or omission from the proposal made to CARE.  The only exclusions are add-ons, deletions, and/or optional services for which the vendor has received written authorization from CARE.

# OWNERSHIP OF WORK

All work created during this evaluation must be original work, and no third party should hold any rights in or to the work.  All rights, title and interest in the work shall be vested in CARE.

# CONFLICT OF INTEREST

CARE encourages every prospective Supplier to avoid and prevent conflicts of interest, by disclosing to CARE if you, or any of your affiliates or personnel, were involved in the preparation of the requirements, design, specifications, cost estimates, and other information used in this RFP.

# COMPANY PROFILE & BIDDER’S DECLARATION

Bidders are requested to complete this form, including the Company Profile and Bidder’s Declaration, sign it and return it as part of your proposal. No alterations to its format shall be permitted and no substitutions shall be accepted.

# COMPANY PROFILE

Table 4.1.A Previous Work with CARE

| Have you already had previous transactions with CARE? | Yes | No |
| --- | --- | --- |
| If marked “Yes”, please provide the year of the latest transaction with CARE and the requirement that was delivered. (This is to inform everyone that this information is for system checking only. This will not be part of any evaluation process.) |  |  |
| If you marked, “No” on the table above, please answer the Table 4.1.B. below: |  |  |

Table 4.1.B Other Information

| Item Description | Detail(s) |
| --- | --- |
| Legal name of bidder |  |
| Legal Address, City, Country |  |
| Website |  |
| Year of Registration |  |
| Company Expertise |  |
| Bank Information (Please answer below) |  |
| Bank Name: |  |
| Bank Address: |  |
| IBAN: |  |
| SWIFT/BIC: |  |
| Account Currency: |  |
| Bank Account Number: |  |

| Previous relevant experience: 3 contracts |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name of previous contracts | Client & Reference Contact Details | Contract Value | Period of activity | Types of activities undertaken |

# BIDDER’S DECLARATION

| Yes | No |  |
| --- | --- | --- |
|  |  | Ethics: By submitting this Proposal/Quote, I/we guarantee that the bidder has not engaged in any improper, illegal, collusive, or anti-competitive arrangements with any competitors; has not directly or indirectly contacted any buyer representative (aside from the point of contact) or gather information regarding the RFP; and has not attempted to influence or offer any type of personal inducement, reward, or benefit to any buyer representative. |
|  |  | I/We affirm that we will not engage in prohibited behavior or any other unethical behavior with CARE or any other party. We also affirm that we have read the general clause and conditions included in this RFP and that we will conduct business in a way that avoids any financial, operational, reputational, or other undue risk to CARE. |
|  |  | Conflict of interest: I/We warrant that the bidder has no actual, potential or perceived Conflict of Interest in submitting this Proposal/Quote; or entering into a Contract to deliver the Requirements. CARE Procurement's Point of Contact will be notified right away by the bidder if a conflict of interest occurs during the RFP process. |
|  |  | Bankruptcy: l/We have not declared bankruptcy, are not involved in bankruptcy or receivership proceedings, and there is no judgment or pending legal issues that could hinder the ability to conduct business. |
|  |  | Offer Validity Period: I/We confirm that this Proposal/Quote, including the price, remains open for acceptance for the Offer Validity. |
|  |  | I/We understand and recognize that you are not bound to accept any proposal you receive, and we certify that the goods offered in our Quotation are new and unused. |
|  |  | By signing this declaration, the signatory below represents, warrants and agrees that he/she has been authorized by the Organization/s to make this declaration on its/their behalf |

| Consultant/Firm Name: |  |
| --- | --- |
| Title/Designation: |  |
| Contact Person |  |
| Telephone & email |  |
| Date: |  |
| Signature |  |

# CONDITIONS AND GUIDELINES FOR SUBMISSION OF PROPOSAL

# PROPOSOSAL GUIDELINES

This Request for Proposal represents the requirements for an open and competitive process.

Any proposals received after this date and time will not be accepted.  All proposals must be signed by an official agent or representative of the company submitting the proposal.

If the organization submitting a proposal must outsource or contract any work to meet the requirements contained herein, this must be clearly stated in the proposal.  Additionally, all costs included in the proposals must be all-inclusive to include any outsourced or contracted work.  Any proposals which call for outsourcing or contracting work must include a name and description of the organizations being contracted.

All costs must be itemized to include an explanation of all fees and costs.

Contract terms and conditions will be negotiated upon selection of the winning bidder for this RFP.  All contractual terms and conditions will be subject to review by the CARE legal department, and will include scope, budget, schedule, and other necessary items pertaining to the project.

You must respond to every subsection including statement, question, and/or instruction without exception.

Any verbal information obtained from, or statements made by representatives of CARE shall not be construed as in any way amending this RFP.  Only such corrections or addenda as are issued in writing by CARE to all RFP participants shall be official.  CARE will not be responsible for verbal instructions.

TOR FOR THE CONSULTANT

- Background

Since its nationwide rollout in 2019, MoECHE’s online EMIS has effectively integrated core formal education sub-sectors; primary (grades 4 – 8 only), secondary, and Alternative Basic Education (ABE) into a centralized digital platform. The Education Management Information System (EMIS) is a critical tool for collecting, storing, integrating, analyzing education data and dissemination. To enhance its functionality and inclusivity, revisions are required to incorporate individual student level data including gender, disability, and displacement status. Additionally, the EMIS coverage will include expansion of the EMIS to other education pathways previously excluded due to limited coverage and inaccessibility.

However, critical gaps remain in Primary (grades 1 – 3), Early Childhood Education (ECE), Technical and Vocational Education and Training (TVET), alternative non-formal pathways, and comprehensive national examination records are not yet captured. Moreover, the system lacks disaggregation for key student-level attributes and strengthening of existing attributes (such as gender, disability type and severity, displacement status), limiting the Ministry’s ability to monitor equity indicators, identify vulnerable populations, and deploy targeted interventions. Intermittent technical capacity and resource constraints have perpetuated uneven data quality and incomplete coverage. Although Federal Member States maintain independent EMIS instances for localized reporting and planning, the absence of a unified, student-centric architecture under federal coordination hinders consolidated oversight and strategic decision-making.

- Purpose

The revision and expansion of EMIS will enhance EMIS to support inclusive, evidence-based planning by:

- Updating and enriching legacy student records to ensure completeness and continuity.

- Incorporate and strengthen students’ unique personal identifier.

- Incorporating missing sub-sectors (Primary (grades 1) Early Childhood Education, TVET, emergency education, Integrated Quranic schools (IQS) and other non-formal pathways.

- Expand coverage to regions/districts that were not previously included enabling both online and offline data entry to bridge connectivity challenges and improve data accessibility.

- Objectives

- Incorporate and strengthen individual student level data to integrate fields for gender and disability status into the EMIS system while ensuring student privacy.

- Expand EMIS coverage to include data from other education pathways including Primary (grades 1 – 3), Early Childhood Education (ECE), education in emergencies, Integrated Quranic schools (IQS) Technical and Vocational Education and Training (TVET) and any other non-formal pathways.

- Extend EMIS coverage to regions and districts previously due to limited coverage and inaccessibility

- Train ministry staff on the newly added components

- Scope of Work

- Conduct a thorough analysis of the current EMIS structure.

- Design modifications to incorporate new data fields and expand coverage.

- Develop protocols for collecting and integrating individual student-level data while ensuring compatibility with existing data structures and reporting requirements.

- Conduct thorough testing to ensure functionality and reliability of the EMIS system.

- Conduct training sessions for EMIS users and relevant stakeholders on new data fields and expanded coverage.

- Establish monitoring mechanisms to evaluate the effectiveness of the EMIS revisions and expansions to be to track progress.

- Deliverables

| # | Deliverable | Description | Timelines |
| --- | --- | --- | --- |
| 1 | Inception Report | Detailed work plan, methodology, stakeholder engagement strategy, and risks/mitigation measures. Includes a review of existing EMIS system and proposed structure for integrating new data fields and pathways. |  |
| 2 | System Assessment Report | Comprehensive analysis of current EMIS structure, coverage gaps, and data flow processes. Includes recommendations for upgrades and integration of new education pathways and student-level data. |  |
| 3 | EMIS Design Modification Blueprint | Technical design documents outlining system modifications to support new data fields (e.g., gender, disability, displacement) and coverage of ECE, TVET, non-formal education, and IQS. |  |
| 4 | Prototype and Testing Report | Functional EMIS prototype with newly integrated fields and offline/online access capabilities. Includes documentation of testing outcomes and fixes. |  |
| 5 | Final Revised EMIS System | Fully developed and operational EMIS platform with integrated features, access protocols, and compatibility with legacy data. |  |
| 6 | Training Sessions Delivered | Completion of capacity-building for EMIS users at the ministry both federal and FMS levels. |  |
| 7 | Training and User Manuals | Comprehensive manuals covering EMIS system use, data entry procedures, data privacy protocols, and troubleshooting guidelines. |  |
| 9 | Final Technical Report | Summary of work completed, lessons learned, implementation challenges, user feedback, and recommendations for future improvements. |  |

- Consultancy Requirements

The selected local consultant (individual or firm) will be expected to demonstrate a strong combination of technical expertise, education sector knowledge, and contextual experience. This includes:

- A degree in Information Systems, Computer Science, Data Science, Educational Technology, or a related field.

- Relevant certifications or training in data privacy, data governance, education statistics, or inclusive education will be considered an added advantage.

- At least ten (10) years of relevant experience in years of proven experience, with specialization in education systems.

- Demonstrated experience in system design and development in decentralized, low-connectivity environments.

- Proven ability to design and implement EMIS modifications to support new data fields and disaggregation (e.g., by gender, disability, displacement), secure data protocols for sensitive student-level information, hybrid data entry systems (online and offline functionality) that ensure data timeliness, completeness, and accuracy.

- Experience in the use of EMIS platforms, relational database systems, programming/scripting languages for data handling and validation.

- Familiarity with the Somali education sector, including Federal Member States and the Federal Ministry of Education, is highly desirable.

- Understanding of equity and inclusion issues in education, particularly for children with disabilities, displaced populations, and those in non-formal pathways.

- Demonstrated experience in conducting hands-on training and capacity-building sessions for government, developing user manuals, training materials, and technical documentation tailored to different user levels.

- Fluency in Somali and English is required.

HOW TO APPLY

All applicants must submit their technical proposals along with the other requirements and complete them accordingly. Applicants must meet the minimum requirements described above; those unable to meet these requirements will not be considered.

Please send your complete RFP, technical and financial proposals to this email address: SOM.Consultant@care.org, clearly marking the subject line “Revision and Expansion of the EMIS”. Applications must be submitted no later than 22 July 2025, at 11:59 PM EAT. Links will not be accepted.

6.	 SELECTION CRITERIA

  - Technical Requirements

| REQUIREMENTS |  | Provide the necessary details. Attach document or provide separate sheet if needed. | Score |
| --- | --- | --- | --- |
| - Technical requirement |  |  | 80% |
| 1 | A degree in Information Systems, Computer Science, Data Science, Educational Technology, or a related field. |  | 10.00% |
| 2 | Relevant certifications or training in data privacy, data governance, education statistics, or inclusive education will be considered an added advantage. |  | 10.00% |
| 3 | At least ten (10) years of relevant experience in years of proven experience, with specialization in education systems. |  | 20.00% |
| 4 | Demonstrated experience in system design and development in decentralized, low-connectivity environments. |  | 10.00% |
| 5 | Proven ability to design and implement EMIS modifications to support new data fields and disaggregation (e.g., by gender, disability, displacement), secure data protocols for sensitive student-level information, hybrid data entry systems (online and offline functionality) that ensure data timeliness, completeness, and accuracy. |  | 10.00% |
| 6 | Experience in the use of EMIS platforms, relational database systems, programming/scripting languages for data handling and validation |  | 5.00% |
| 7 | Familiarity with the Somali education sector, including Federal Member States and the Federal Ministry of Education, is highly desirable with fluency in Somali and English is required |  | 5.00% |
| 8 | Understanding of equity and inclusion issues in education, particularly for children with disabilities, displaced populations, and those in non-formal pathways. |  | 5.00% |
| 9 | Demonstrated experience in conducting hands-on training and capacity-building sessions for government, developing user manuals, training materials, and technical documentation tailored to different user levels. |  | 5.00% |

  - Financial Requirements

| REQUIREMENTS |  | Provide the necessary details. Attach document or provide separate sheet if needed. | Score |
| --- | --- | --- | --- |
| - Financial Proposal |  |  | % |
| 1 | The financial proposal must cover all the activities outlined above consultant. |  | 20 |

Compliance with Requirements

|  | Yes, we will comply | No, we cannot comply | If marked as “No”, please provide counter proposal |
| --- | --- | --- | --- |
| Minimum Technical Specifications |  |  |  |
| Delivery/Implementation Lead Time |  |  |  |
| Delivery Term (INCOTERMS) |  |  |  |
| Warranty Period (if applicable) |  |  |  |
| Validity of Quotation |  |  |  |
| Payment Terms (30 Days) |  |  |  |
| Other Requirements (Please specify) |  |  |  |

The bidders are required to provide appropriate timelines for each of the deliverable in their technical proposal.