Terms of Reference

Development Of EMIS Dashboard with Automated Routines for Data Cleaning and Consistency Checks.

RFP DOCUMENT: 37984

RFP Issue Date: 8 July 2025

Proposal submission Deadline: 22 July 2025

CARE USA

151 Ellis Street NE

Atlanta, GA 30303-2440

Confidential Document

Prepared by

CARE ®

Table of Contents

1.	ABOUT CARE	2

2.	GENERAL CONDITIONS and CLAUSES	2

2.1.    	CARE’s GENERAL CONDITIONS	2

2.2.	CONFIDENTIALITY/ NON-DISCLOSURE	3

2.3.	PUBLICITY	3

2.4.	LIABILITY	3

2.5.	FORCE MAJEURE	3

2.6.	ERRORS AND OMISSIONS	4

2.7.	OWNERSHIP OF WORK	4

2.8.	CONFLICT OF INTEREST	4

3.	COMPANY PROFILE & BIDDER’S DECLARATION	5

3.1.	COMPANY PROFILE	5

3.2.	BIDDER’S DECLARATION	6

4.	CONDITIONS AND GUIDELINES FOR SUBMISSION OF PROPOSAL	7

4.1.	PROPOSOSAL GUIDELINES	7

4.2.	PROJECT PURPOSE AND DESCRIPTION	7

4.3.	PROJECT OVERVIEW	8

4.4.	PROJECT REQUIREMENTS	9

4.5.	PROJECT TIMELINE	11

4.6.	EVALUATION CRITERIA	11

# ABOUT CARE

At CARE, we seek a world of hope, inclusion, and social justice, where poverty has been overcome and people live with dignity and security.

This has been our vision since 1945, when we were founded to send lifesaving CARE Packages® to survivors of World War II. Today, CARE is a leader in the global movement to end poverty. We put women and girls in the center because we know we cannot overcome poverty until all people have equal rights and opportunities. In 2019, CARE worked in 100 countries and reached 70 million people with an incredible range of life-saving programs.

To know more about CARE, visit: https://www.care.org/our-work/

# GENERAL CONDITIONS and CLAUSES

# CARE’s GENERAL CONDITIONS

The enclosed document is not an offer to contract, but a solicitation of a vendor’s proposed intent.  Acceptance of a proposal in no way commits CARE to award a contract for any or all products and services to any vendor.

CARE reserves the right to make the following decisions and actions based on its business interests and for reasons known only to CARE:

- To determine whether the information provided does or does not substantially comply with the requirements of the RFP

- To contact any bidder after proposal submittal for clarification of any information provided.

- To waive any or all formalities of bidding

- To accept or reject a proposal in whole or part without justification to the bidder

- To not accept the lowest bid

- To negotiate with one or more bidders in respect to any aspect of submitted proposal

- To award another type of contract other than that described herein, or to award no contract;

- To enter into a contract or agreement for purchase with parties not responding to this RFP

- To request, at its sole discretion, selected Vendors to provide a more detailed presentation of the proposal

- To not share the results of the bids with other bidders and to award contracts based on whatever is in the best interest of CARE.

Any material statements made orally or in writing in response to this RFP or in response to requests for additional information will be considered offers to contract and should be included by vendor in any final contract.

# CONFIDENTIALITY/ NON-DISCLOSURE

All information gained by any vendor concerning CARE work practices is not to be disclosed to anyone outside those responsible for the preparation of this proposal.  Any discussion by the vendor of CARE’s business practices could be reason for disqualification.  CARE, at their discretion, reserves the right to require a non-disclosure agreement.

Reciprocally, CARE commits that information received in response to this RFP will be held in strict confidence and not disclosed to any party, other than those persons directly responsible for the evaluation of the responses, without the express consent of the responding vendor.

Finally, the information contained within this RFP is confidential and is not to be disclosed or used for any other purpose by the vendor.

# PUBLICITY

Any publicity referring to this project, whether in the form of press releases, brochures, or photographic coverage will not be permitted without prior written approval from CARE.

# LIABILITY

The selected vendor(s) will be required to show proof of adequate insurance at such time as CARE is prepared to procure the services.  The participating vendor will also be required to indemnify and hold harmless CARE for, among other things, any third-party claims arising from the selected vendor’s acts or omissions, and will be liable for any damage caused by its employees, agents or subcontractors.

# FORCE MAJEURE

- Neither Party shall be responsible for a performance that is delayed, hindered, or is rendered inadvisable, commercially impracticable, illegal, or impossible by a “Force Majeure Event.” A Force Majeure event includes, without limitation, an act of nature, a pandemic, emergency, civil unrest or disorder, actual or threatened terrorism, war, fire, governmental action or interference of any kind, power or utility failures, strikes or other labor disturbances, a health warning issued by the Center for Disease Control (or similar agency), any other civil or governmental emergency and/or any other similar event beyond a Party’s reasonable control.

- The Party that seeks to invoke this Force Majeure provision (the “Affected Party”) shall provide the other Party (the “Unaffected Party”) with a written notice within ten (10) days of the date the Affected Party determines a Force Majeure Event has occurred.

# ERRORS AND OMISSIONS

CARE expects the vendor will provide all labor, coordination, support, and resources required based on the vendor’s proposal and corresponding final SOW.  No additional compensation will be available to the vendor for any error or omission from the proposal made to CARE.  The only exclusions are add-ons, deletions, and/or optional services for which the vendor has received written authorization from CARE.

# OWNERSHIP OF WORK

All work created during this evaluation must be original work, and no third party should hold any rights in or to the work.  All rights, title and interest in the work shall be vested in CARE.

# CONFLICT OF INTEREST

CARE encourages every prospective Supplier to avoid and prevent conflicts of interest, by disclosing to CARE if you, or any of your affiliates or personnel, were involved in the preparation of the requirements, design, specifications, cost estimates, and other information used in this RFP.

# COMPANY PROFILE & BIDDER’S DECLARATION

Bidders are requested to complete this form, including the Company Profile and Bidder’s Declaration, sign it and return it as part of your proposal. No alterations to its format shall be permitted and no substitutions shall be accepted.

# COMPANY PROFILE

Table 4.1.A Previous Work with CARE

| Have you already had previous transactions with CARE? | Yes | No |
| --- | --- | --- |
| If marked “Yes”, please provide the year of the latest transaction with CARE and the requirement that was delivered. (This is to inform everyone that this information is for system checking only. This will not be part of any evaluation process.) |  |  |
| If you marked, “No” on the table above, please answer the Table 4.1.B. below: |  |  |

Table 4.1.B Other Information

| Item Description | Detail(s) |
| --- | --- |
| Legal name of bidder |  |
| Legal Address, City, Country |  |
| Website |  |
| Year of Registration |  |
| Company Expertise |  |
| Bank Information (Please answer below) |  |
| Bank Name: |  |
| Bank Address: |  |
| IBAN: |  |
| SWIFT/BIC: |  |
| Account Currency: |  |
| Bank Account Number: |  |

| Previous relevant experience: 3 contracts |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name of previous contracts | Client & Reference Contact Details | Contract Value | Period of activity | Types of activities undertaken |

# BIDDER’S DECLARATION

| Yes | No |  |
| --- | --- | --- |
|  |  | Ethics: By submitting this Proposal/Quote, I/we guarantee that the bidder has not engaged in any improper, illegal, collusive, or anti-competitive arrangements with any competitors; has not directly or indirectly contacted any buyer representative (aside from the point of contact) or gather information regarding the RFP; and has not attempted to influence or offer any type of personal inducement, reward, or benefit to any buyer representative. |
|  |  | I/We affirm that we will not engage in prohibited behavior or any other unethical behavior with CARE or any other party. We also affirm that we have read the general clause and conditions included in this RFP and that we will conduct business in a way that avoids any financial, operational, reputational, or other undue risk to CARE. |
|  |  | Conflict of interest: I/We warrant that the bidder has no actual, potential or perceived Conflict of Interest in submitting this Proposal/Quote; or entering into a Contract to deliver the Requirements. CARE Procurement's Point of Contact will be notified right away by the bidder if a conflict of interest occurs during the RFP process. |
|  |  | Bankruptcy: l/We have not declared bankruptcy, are not involved in bankruptcy or receivership proceedings, and there is no judgment or pending legal issues that could hinder the ability to conduct business. |
|  |  | Offer Validity Period: I/We confirm that this Proposal/Quote, including the price, remains open for acceptance for the Offer Validity. |
|  |  | I/We understand and recognize that you are not bound to accept any proposal you receive, and we certify that the goods offered in our Quotation are new and unused. |
|  |  | By signing this declaration, the signatory below represents, warrants and agrees that he/she has been authorized by the Organization/s to make this declaration on its/their behalf |

| Consultant/Firm Name: |  |
| --- | --- |
| Title/Designation: |  |
| Contact Person |  |
| Telephone & email |  |
| Date: |  |
| Signature |  |

# CONDITIONS AND GUIDELINES FOR SUBMISSION OF PROPOSAL

# PROPOSOSAL GUIDELINES

This Request for Proposal represents the requirements for an open and competitive process.

Any proposals received after this date and time will not be accepted.  All proposals must be signed by an official agent or representative of the company submitting the proposal.

If the organization submitting a proposal must outsource or contract any work to meet the requirements contained herein, this must be clearly stated in the proposal.  Additionally, all costs included in the proposals must be all-inclusive to include any outsourced or contracted work.  Any proposals which call for outsourcing or contracting work must include a name and description of the organizations being contracted.

All costs must be itemized to include an explanation of all fees and costs.

Contract terms and conditions will be negotiated upon selection of the winning bidder for this RFP.  All contractual terms and conditions will be subject to review by the CARE legal department, and will include scope, budget, schedule, and other necessary items pertaining to the project.

You must respond to every subsection including statement, question, and/or instruction without exception.

Any verbal information obtained from, or statements made by representatives of CARE shall not be construed as in any way amending this RFP.  Only such corrections or addenda as are issued in writing by CARE to all RFP participants shall be official.  CARE will not be responsible for verbal instructions.

TOR FOR THE CONSULTANT

- Background

Since its nationwide rollout, MoECHE’s Education Management Information System (EMIS) has become the authoritative repository for student data in formal education. Yet, without an integrated visualization layer or automated data-quality controls, Federal Member State (FMS) teams must rely on manual exports, time-intensive cleansing, and painstaking reconciliation before meaningful analysis can occur. These laborious processes delay critical insights, impede timely equity monitoring, and limit the Ministry’s agility in responding to emerging trends.

Moreover, disparate reporting formats across states create inconsistencies that further complicate inter-state comparisons and national reporting. The lack of automated validation routines increases the risk of errors, undermining stakeholder confidence and hampering evidence-based decision-making. To transform raw data into real value, MoECHE requires a solution that seamlessly integrates advanced analytics, user-friendly interfaces, and reliable data governance mechanisms.

The EMIS assessment that was conducted in November 2022 by ASI highlighted the following gaps in EMIS data management and provided recommendations to address these gaps and challenges.

- Gap: The dashboard available on EMIS pages has very few products and has limited quantity of analyzed information for use by stakeholders.

- Recommendation: EMIS users and stakeholders should be able to access EMIS data from any client PC requiring only the availability of a compatible web browser and internet connectivity. The system should be able to generate user-friendly reports on predesigned formats and facilities (Report Wizard) to retrieve the data according to the user demands.

- Gap: The EMIS system has teacher and school profiling but lacks the village, district and regional profiles.

Recommendation: The dashboards should have interactive infographics, especially for profiling at different levels like a village, district, or region.

- Objective
To develop an EMIS dashboard that enables real-time visualization of trends, simplifies reporting processes, and enhances data quality through automated routines for data cleaning and consistency checks. This includes delivering a cohesive, role-based dashboard that provides MoECHE and FMS staff with:

- Real-time Analytics: Live trend visualizations and key performance indicators, accessible at any time.

- Automated Validation: Built-in routines to cleanse and verify data, ensuring accuracy and consistency.

- Transparent Reporting: Public-facing views of aggregated, anonymized metrics to foster stakeholder engagement.

- Scope of Work

- Conduct a comprehensive assessment of the current EMIS infrastructure and data collection processes.

- Identify key requirements and specifications for the dashboard.

- Develop a detailed project plan outlining milestones, timelines, and deliverables.

- Design and develop an intuitive and user-friendly EMIS dashboard.

- Implement automated routines for data cleaning and consistency checks.

- Ensure the dashboard supports real-time visualization of trends and simplified reporting processes.

- Integrate the dashboard with existing EMIS systems and databases.

- Conduct thorough testing to ensure functionality, accuracy, and reliability.

- Address any issues or bugs identified during testing.

- Provide short-term technical assistance to EMIS staff.

- Conduct training sessions on the use of the dashboard and revised data collection and quality assurance processes.

- Develop user manuals and documentation for reference.

- Establish mechanisms for ongoing monitoring and evaluation of the dashboard's performance.

- Collect feedback from FMS MOEs staff to identify areas for improvement.

- Implement necessary updates and enhancements based on feedback.

- Key Deliverables

The consultant is expected to deliver a fully functional EMIS dashboard with the following:

| Deliverable | Description |
| --- | --- |
| Interactive EMIS Dashboard | Secure, role-based interface for exploring enrollment, attendance, performance, and equity disaggregation in real time. |
| Public Education Portal | Online platform showcasing aggregated, anonymized indicators to government, partners, and the public. |
| Automated Data Pipelines | Scheduled ETL workflows and validation scripts that ensure data integrity and readiness for analysis. |
| Self-Service Analytics Toolkit | Pre-built BI templates and customizable reports empowering users to conduct ad-hoc analyses independently. |
| Capacity Development Package | Comprehensive training modules, user manuals, and a help-desk framework to build internal expertise for ongoing support. |

- Approach & Timeline

| Phase | Activities | Duration |
| --- | --- | --- |
| 1. Needs Assessment & Design | Conduct stakeholder workshops; define KPIs; develop UX wireframes and data-flow diagrams for validation logic and layouts. | 5 days |
| 2. Development & Integration | Build dashboard visuals in Power BI (or equivalent); implement ETL pipelines; configure secure connections to live EMIS data. | 20 days |
| 3. Pilot Deployment & Training | Deploy prototype with select FMS users; gather feedback; refine features; conduct hands-on training and distribute user guides. | 5 days |

- Outputs & Impact

- An operational dashboard delivering live enrollment, attendance, performance, and equity views that accelerate decision-making.

- Automated data pipelines executing daily cleansing and validation to ensure consistent, error-free datasets.

- Public portal publishing aggregated, anonymized EMIS metrics, enhancing stakeholder transparency and trust.

- Self-Service analytics toolkit with BI templates enabling users to perform ad-hoc analysis independently, strengthening internal capacity.

- Capacity building & support through training modules, user guides, and help-desk services, ensuring sustainable dashboard management and scalable growth.

- Consultancy Requirements

The local consultant (individual or firm) is expected to bring a strong combination of technical expertise, relevant sectoral experience, and contextual understanding to successfully deliver on the scope of work. This includes:

- A degree in Computer Science, Information Systems, Data Science, Software Engineering, Educational Technology, or a related discipline.

- Relevant certifications in data analytics, software development, dashboard tools, or project management will be considered an added advantage.

- A minimum of ten years of proven experience in the design, development, and implementation of digital information systems or dashboards, preferably within the education sector

- Demonstrated experience in the design and enhancement of Education Management Information Systems (EMIS) or similar large-scale data systems in low-resource or post-conflict environments.

- Advanced proficiency in dashboard development tools (e.g., Power BI, or equivalent open-source platforms), database systems, programming/scripting languages for data processing and use of APIs and modern data exchange protocols to integrate systems.

- Ability to adapt solutions to the realities of low-connectivity, capacity constraints, and variable data quality environments.

- Demonstrated experience in delivering training and technical assistance to government or institutional staff on information systems and data quality processes.

- Strong interpersonal and facilitation skills, with the ability to communicate complex technical concepts in clear and simple language.

- Excellent verbal and written communication skills in Somali and English are required

- Duration

The duration of the assignment is 30 days, beginning from the date the contract is signed.

HOW TO APPLY

All applicants must submit their technical proposals along with the other requirements and complete them accordingly. Applicants must meet the minimum requirements described above; those unable to meet these requirements will not be considered.

Please send your complete RFP, technical and financial proposals to this email address: SOM.Consultant@care.org, clearly marking the subject line “Development of EMIS Dashboard”. Applications must be submitted no later than 22 July 2025, at 11:59 PM EAT. Links will not be accepted.

6.	 SELECTION CRITERIA

  - Technical Requirements

| REQUIREMENTS |  | Provide the necessary details. Attach document or provide separate sheet if needed. | Score |
| --- | --- | --- | --- |
| - Overall Proposal Suitability |  |  | % |
| 1 | A degree in Computer Science, Information Systems, Data Science, Software Engineering, Educational Technology, or a related discipline. |  | 10.00% |
| 2 | Relevant certifications in data analytics, software development, dashboard tools, or project management will be considered an added advantage. |  | 10.00% |
| 3 | A minimum of ten years of proven experience in the design, development, and implementation of digital information systems or dashboards, preferably within the education sector |  | 20.00% |
| 4 | Demonstrated experience in the design and enhancement of Education Management Information Systems (EMIS) or similar large-scale data systems in low-resource or post-conflict environments. |  | 10.00% |
| 5 | Advanced proficiency in dashboard development tools (e.g., Power BI, or equivalent open-source platforms), database systems, programming/scripting languages for data processing and use of APIs and modern data exchange protocols to integrate systems. |  | 10.00% |
| 6 | Ability to adapt solutions to the realities of low-connectivity, capacity constraints, and variable data quality environments. |  | 5.00% |
| 7 | Demonstrated experience in delivering training and technical assistance to government or institutional staff on information systems and data quality processes. |  | 5.00% |
| 8 | Strong interpersonal and facilitation skills, with the ability to communicate complex technical concepts in clear and simple language and |  | 5.00% |
| 9 | Excellent verbal and written communication skills in Somali and English are required |  | 5.00% |

  - Financial Requirements

| REQUIREMENTS |  | Provide the necessary details. Attach document or provide separate sheet if needed. | Score |
| --- | --- | --- | --- |
| - Financial Proposal |  |  | % |
| 1 | The financial proposal must cover all the activities outlined above consultant. |  | 20 |

Compliance with Requirements

|  | Yes, we will comply | No, we cannot comply | If marked as “No”, please provide counter proposal |
| --- | --- | --- | --- |
| Minimum Technical Specifications |  |  |  |
| Delivery/Implementation Lead Time |  |  |  |
| Delivery Term (INCOTERMS) |  |  |  |
| Warranty Period (if applicable) |  |  |  |
| Validity of Quotation |  |  |  |
| Payment Terms (30 Days) |  |  |  |
| Other Requirements (Please specify) |  |  |  |