Ministry of Public Works, Reconstruction& Housing

REQUEST FOR PROPOSALS (RFP)

Design, Development, Deployment and Commissioning of the

National Electronic Building Permit Management System (EBPMS)

MoPWRH/RFP/EBPMS/2026/001

Procurement Method: Request for Proposals (RFP) – Quality and Cost-Based Selection (QCBS)

Contract Type: Lump Sum

Duration: Four (4) Months

Issue Date: 16 July 2026

Submission Deadline:  3 Aug 2026 at 2:00 PM (Mogadishu Time)

## 1. Background

The Federal Government of Somalia, through the Ministry of Public Works, Reconstruction and Housing (MoPWRH), is implementing the National Building Permit Policy to modernize, standardize, and digitize building permit administration across Somalia. As part of this priority reform, the Ministry of Finance of the Federal Government of Somalia has allocated funding to MoPWRH for the development and implementation of a National Electronic Building Permit Management System (EBPMS).

The current building permit process is largely manual, fragmented, and inconsistent across the Federal Member States (FMS), the Banadir Regional Administration (BRA), and local governments, resulting in processing delays, limited transparency, weak regulatory oversight, and revenue leakage.

To address these challenges, MoPWRH seeks to procure a qualified consulting firm to design, develop, deploy, test, and commission a secure, scalable, web-based, and mobile-enabled National Electronic Building Permit Management System (EBPMS). The system will support standardized building permit management across the Federal Government, all Federal Member States, BRA, municipalities, and districts, with the capacity for future expansion and integration with other government digital systems.

# 2. Objectives

The Consultant shall:

- Design and develop a robust, scalable, multi-user web-based Electronic Building Permit Management System (EBPMS).

- Develop dedicated mobile applications for Android and iOS platforms for field inspectors and applicants.

- Automate the full lifecycle of building permit applications — from submission, technical review, fee payment, approval, to digital permit issuance.

- Introbability with engineer board system in future

- Integrate GIS and mapping services for plot verification and zoning compliance.

- Integrate electronic payment systems supporting Somalia's leading mobile money platforms (EVC Plus, ZAAD, Sahal) and bank transfer(Premoer bank, salama bank, IBS bank, dahabshil international bank)

- Provide real-time reporting dashboards and analytics for Federal, State, and District levels.

- Train government administrators, state officers, and end-users across all FMS and BRA.

- Deploy the system nationally and provide post-launch technical support.

- Transfer all source code, documentation, and intellectual property to MoPWRH.

# 3. Scope of Services

The assignment is structured into four (4) phases aligned with the four-month implementation period:

Phase 1 – Inception and Requirements Gathering (Weeks 1–2)

- Conduct a kick-off meeting with MoPWRH senior management and designated ministry  team.

- Undertake requirements gathering through consultations with MoPWRH, all FMS Ministries of Public Works, BRA, district authorities, registered engineers, and other key stakeholders.

- Review and document existing building permit workflows, approval processes, technical reviews, inspections, fee structures, document requirements, and institutional roles across all jurisdictions.

- Assess ICT infrastructure, internet connectivity, hardware availability, and institutional readiness at the Federal, State, and district levels.

- Identify system integration requirements with Government Staff ID and authentication systems, Visitor Management System, Revenue Management System, Document Management System, GIS platforms, and other relevant government databases.

- Define user roles, approval workflows, electronic request and approval letter processes, notifications, and audit trail requirements to support a fully digital permit process.

- Prepare and submit an Inception Report, including the detailed work plan, implementation methodology, system integration approach, quality assurance plan, milestones, and risk management framework, for MoPWRH review and approval before proceeding to the next phas

Phase 2 – System Design (Weeks 3–5)

- Conduct full business process analysis and produce detailed Business Process Maps for all permit and licensing workflows.

- Design the complete System Architecture including: multi-tier administrative hierarchy (Federal → State → District → City/Town); role-based access control (RBAC) supporting a minimum of 8 user roles; cloud-based infrastructure targeting 99.5% minimum uptime; offline-capable modules for areas with limited connectivity; bilingual interface (English and Somali).

- Design Database Schema covering all permit, licence, inspection, user, payment, and document data entities.

- Produce detailed User Interface (UI) and User Experience (UX) wireframes for all system modules and mobile applications.

- Prepare a Security Architecture and Data Protection Plan compliant with international cybersecurity standards (ISO 27001 or equivalent).

- Submit a System Design Document (SDD) for MoPWRH formal approval before development commences.

Phase 3 – System Development (Weeks 6–12)

The Consultant shall develop all system modules as specified in Section 4. Development shall follow an agile methodology with biweekly sprint reviews accessible to MoPWRH's technical team. A Prototype Demonstration shall be delivered at Week 8 covering at least 60% of core modules. The fully functional system shall be delivered at Week 12.

Phase 4 – Testing, Deployment, Training and Handover (Weeks 13–16)

- Conduct comprehensive system testing including unit, integration, and end-to-end testing.

- Facilitate User Acceptance Testing (UAT) with MoPWRH technical staff, at least two (2) FMS representatives, and BRA, resolving all critical and high-severity defects before go-live.

- Deploy the system on a cloud platform accessible to all FMS, BRA, and district offices via standard internet browsers and the mobile applications.

- Confirm all integrations:, payment gateways, GIS/mapping, SMS and email notification services.

- Deliver training to Federal-level system administrators, State-level focal points (at least 2 per FMS and BRA), and end-users (see Section 7 for training requirements).

- Complete full project handover including all source code, technical documentation, system manuals, database schemas, API documentation, server credentials, and SLA agreement.

- Submit Final Deployment Report.

# 4. SYSTEM MODULES AND FUNCTIONAL REQUIREMENTS

The EBPMS shall include, at minimum, the following modules and functional capabilities:

| # | Module | Required Functional Capabilities |
| --- | --- | --- |
| 1 | Public Portal | Public-facing portal for applicants to register accounts, submit applications, track status in real time, make payments, download approved permits, and access guidance materials in English and Somali. |
| 2 | Building Permit Application Module | End-to-end digital submission of new permit applications, permit renewals, and permit amendments; document upload; automated eligibility screening; fee calculation; multi-level approval workflow; digital permit generation and issuance with QR code verification. |
| 3 | Construction Inspection Module | Scheduling and assignment of inspections; stage-based inspection checklists (pre-construction, foundation, superstructure, roofing, final); photo upload from mobile; report generation; non-compliance notice issuance; stop-work order workflow; inspector dashboard. |
| 5 | GIS and Mapping Module | Interactive map-based plot identification and boundary verification; zoning compliance layer; overlay of approved construction sites; spatial search for permit history by plot; integration with existing Somali GIS databases where available. |
| 6 | Electronic Payment Module | Integrated payment gateway supporting EVC Plus, ZAAD, Sahal, and bank transfer; automated fee calculation based on building type and size matrix; official receipt generation; payment reconciliation reports; real-time payment status updates. |
| 7 | Reporting and Analytics Dashboard | Role-specific dashboards at Federal, State, and District levels; real-time statistics on permit volumes, processing times, revenue, inspection rates; exportable reports in Excel and PDF; trend analysis and performance indicators. |
| 8 | Document Management System | Secure, searchable storage of all submitted documents, approved architectural and structural drawings, inspection reports, and issued permits; version control; document expiry alerts; access-controlled retrieval. |
| 9 | Notification System | Automated SMS and email notifications to applicants and officers at every workflow stage (submission confirmation, review request, approval, rejection, payment confirmation, inspection scheduling, permit issuance); configurable notification templates in English and Somali. |
| 10 | User Management and RBAC | Role-based access control supporting a minimum of 8 defined roles: Applicant, Reviewer, Inspector, Approver, Finance Officer, State Administrator, Federal Administrator, Super Administrator; account lifecycle management; role assignment and revocation. |
| 11 | Audit Trail and Compliance Log | Immutable full audit log of all system actions, user logins, document accesses, approvals, rejections, and data modifications; exportable for oversight and anti-corruption review; tamper-evident design. |
| 12 | Mobile Applications (Android & iOS) | Dedicated mobile applications for: (a) Field Inspectors – inspection scheduling, digital checklists, photo capture, offline data entry with sync; (b) Applicants – application submission, payment, status tracking, permit download. Published to Google Play Store and Apple App Store. |
| 13 | Digital Signatures | Integration of digital/electronic signature capability for permit issuance, inspection reports, and official notices; compliant with applicable Somali e-governance regulations. |
| 14 | API Integration Layer | Secure RESTful API layer for integration with SNEB, revenue management systems, GIS platforms, mobile money providers, and future government platforms; full API documentation included in handover package. |
| 15 | Cloud Hosting and Infrastructure | Deployment on a reputable cloud platform (e.g., AWS, Azure, Google Cloud, or equivalent); minimum 99.5% uptime SLA; auto-scaling to support minimum 50,000 concurrent registered users at launch with architecture supporting 500,000+ users; geographic redundancy. |
| 16 | Backup and Disaster Recovery | Automated daily backups; tested disaster recovery procedure with maximum 4-hour recovery time objective (RTO); documented business continuity plan. |

# 5. TECHNICAL REQUIREMENTS

- The system shall be fully web-based and accessible via standard internet browsers (Chrome, Firefox, Edge, Safari) without requiring local software installation.

- Deployment shall be on a cloud platform supporting high availability, geographic redundancy, and auto-scaling.

- The interface shall be available in both English and Somali with full Unicode support for Somali script (Af Soomaali).

- The system shall be fully mobile-responsive on all screen sizes, in addition to the dedicated mobile applications.

- All components shall comply with international cybersecurity best practices including end-to-end encryption (TLS 1.2 minimum), secure authentication (multi-factor authentication for administrative accounts), and vulnerability testing prior to deployment.

- Open-source technologies shall be used wherever technically feasible to minimize licensing costs and ensure long-term maintainability by government technical staff.

- The system shall be fully extensible through documented Resulful APIs to support future integration with additional government systems.

- The architecture shall be modular and scalable to accommodate expansion to new administrative units, new permit types, or new regulatory requirements without requiring full system redevelopment.

- All user data shall be stored on servers located within Somalia or an MoPWRH-approved jurisdiction, unless cloud data residency requirements are waived in writing by MoPWRH.

- The system shall support offline data entry with automatic synchronization for field inspection activities in areas with limited connectivity.

6. DELIVERABLES AND TIMELINE

All deliverables are subject to written acceptance by MoPWRH before the corresponding payment milestone is released. The Consultant shall allow a minimum of seven (7) working days for MoPWRH review of each deliverable.

| Deliverable | Contents | Due Date |
| --- | --- | --- |
| D1. Inception & System Design | Inception report, stakeholder consultations, work plan, risk register, business requirements, process mapping, system architecture, database design, UI/UX wireframes, and security design. | End of Week 3 |
| D2. System Development & Prototype | Prototype demonstration, development of all 16 EBPMS modules, integrations, mobile applications, dashboards, and system ready for UAT. | End of Week 10 |
| D3. UAT, Deployment & Training | UAT execution, defect resolution, final deployment, user and administrator training, training report, and MoPWRH UAT sign-off. | End of Week 14 |
| D4. Final Handover | Source code, technical documentation, API documentation, database schema, user and admin manuals, server credentials, SLA, post-implementation support plan, and final project completion report. | End of Week 16 |

# 7. TRAINING REQUIREMENTS

The Consultant shall deliver a comprehensive training programme as part of the contract, at no additional cost. Training shall be delivered in English and Somali and shall cover:

- Federal-level System Administrators (MoPWRH): Full system administration, user management, reporting, audit log review, and troubleshooting. Minimum 3 days.

- State-level Training (2 per FMS + BRA = 14 officers): System operation, application processing, inspection management, state-level reporting. Minimum 2 days per state group.

- End-user Training (Permit Reviewers, Inspectors, Finance Officers): Role-specific workflows, mobile application use, document management. Minimum 1 day per role group.

- The Consultant shall produce and hand over: (a) a System Administrator Manual; (b) a User Manual for each role; (c) a Mobile Application User Guide (Inspector and Applicant versions). All manuals in English and Somali.

# 8. CONSULTANT QUALIFICATIONS

Proposals shall only be considered from consulting firms meeting the following minimum qualifications:

8.1 Firm-Level Requirements

- Minimum eight (8) years of experience in enterprise software development and deployment.

- At least two (2) successfully completed e-Government or permit management system assignments of comparable scope and value, with references contactable by MoPWRH.

- Demonstrated financial capacity to implement the assignment (audited accounts or bank statement for the last two years).

- Experience in East Africa or similar post-conflict/fragile state environments is an added advantage.

8.2 Key Personnel Requirements

The Consultant's proposed team shall include, at minimum, the following key personnel:

| Position | Minimum Qualifications | Minimum Experience |
| --- | --- | --- |
| K1: Team Leader / Project Manager & System Architect (1) | Masters degree in Computer Science, Software Engineering, Information Technology, or related field. | Minimum 8 years of experience in managing and designing enterprise ICT systems, including at least 3 e-Government or digital transformation projects. |
| K2: Senior Full-Stack Developer (1) | Bachelor's degree in Computer Science, Software Engineering, Information Technology, or related field. | Minimum 6 years of experience in web application development using modern frameworks, API development, database integration, and cloud-based applications. |
| K3: Mobile Application & GIS Developer (1) | Bachelor's degree in Computer Science, GIS, Geomatics, Information Technology, or related field. | Minimum 5 years of experience in Android and iOS application development, GIS integration, GPS mapping, and location-based services. |
| K4: Quality Assurance, Database & Cybersecurity Specialist (1) | Bachelor's degree in Computer Science, Information Technology, Cybersecurity, or related field. Professional certifications (ISO 27001, CEH, CISM, or equivalent) are an advantage. | Minimum 5 years of experience in software quality assurance, database administration, system security, testing, user acceptance testing (UAT), and deployment of enterprise applications. |

# 9. REPORTING AND CONTRACT MANAGEMENT

- The Consultant shall report to the Director General of MoPWRH through the designated MoPWRH Focal Person.

- Monthly progress reports shall be submitted on the 1st working day of each month, covering: progress against work plan, deliverables completed, upcoming activities, risks identified, and issues requiring MoPWRH decision.

- Biweekly sprint review meetings (virtual or in-person as agreed) shall be held with MoPWRH's technical team throughout Phase 3.

- All formal communications shall be in English with Somali translation provided on request.

- Liiquadationa(unless monistry side work should could be compellete.

10. PAYMENT SCHEDULE

Payments shall be made only upon written acceptance of each milestone deliverable by MoPWRH. No advance payment will be made. The payment schedule is as follows:

| # | Milestone / Deliverable | Payment % | Retention (10%) |
| --- | --- | --- | --- |
| 1 | Contract Signing and Approved Inception Report (D1) | 15% | 1.5% |
| 2 | Approved System Design Document (D2) | 30% | 3% |
| 3 | Fully Functional System Developed and UAT Approved (D3–D4) | 30% | 3% |
| 4 | Final Deployment, Training, Documentation and Full Handover (D1–D4) | 25% | 2.5% |
| 5 | Release of Retention after six (6) months of satisfactory system operation and fulfillment of all warranty/support obligation | 10% | ____ |
|  | TOTAL | 100% |  |

Retention

A retention amount equal to 10% of each certified payment shall be withheld by the Ministry. The cumulative retention amount (equivalent to 10% of the Contract Price) shall be released six (6) months after Final Acceptance, provided that:

- The system has operated satisfactorily during the retention period;

- All defects and deficiencies identified by the Ministry have been fully corrected;

- The Consultant has fulfilled all warranty, maintenance, and support obligations under the Contract.

11. PROPOSAL REQUIREMENTS

- Cover Letter – signed by authorized representative of the firm.

- Company Profile – overview of the firm, years of operation, ownership structure, office locations.

- Understanding of the Assignment – the firm's interpretation of the scope and key challenges.

- Proposed Methodology – detailed technical approach to each phase, tools and technologies to be used, quality assurance approach, risk management plan.

- Work Plan – Gantt chart or equivalent covering all phases, activities, milestones, and deliverables within the 4-month period.

- Team Composition – organizational chart of proposed team, CVs of all key personnel (maximum 4 pages per CV) confirming qualifications and relevant experience.

- Similar Experience – at least 2 reference assignments with: client name, contact details, project description, contract value, and period; include links or screenshots of live systems where available.

- Risk Management Plan – key risks identified and proposed mitigation measures.

- Portfolio Evidence – screenshots, demo video links, or live system access demonstrating at least 2 comparable e-Government or permit management systems previously delivered.

- Flash desk.

11.2 Financial Proposal

- Detailed cost breakdown covering: professional fees per phase; software development costs; infrastructure and cloud hosting costs; mobile application development; training costs; taxes and any other charges.

- Total Lump Sum Price in USD.

- The Financial Proposal shall be submitted as a separate sealed envlope attachment, clearly labelled: FINANCIAL PROPOSAL – EBPMS – [Firm Name].

Note: Financial proposals shall only be opened for firms that achieve the minimum technical score of 75 points.

12. EVALUATION CRITERIA

Proposals will be evaluated using the Quality and Cost-Based Selection (QCBS) method. Technical proposals will be evaluated first on the following criteria:

| # | Evaluation Criterion | Maximum Points |
| --- | --- | --- |
| 1 | Firm Experience – e-Government and permit system delivery (2+ references required) | 20 |
| 2 | Methodology – clarity, technical depth, phased approach, quality assurance plan | 30 |
| 3 | Key Personnel – qualifications, relevant experience, team balance | 20 |
| 4 | Work Plan – realism, milestone logic, resource allocation within 4 months | 15 |
| 5 | Local/Regional Experience and Risk Management Plan | 15 |
|  | TOTAL TECHNICAL SCORE | 100 |

Minimum qualifying technical score: 75 points out of 100.

For qualifying firms, the final combined score will be calculated as: Technical Score × 80% + Financial Score × 20%.

13. PROCUREMENT SCHEDULE

| Activity | Date / Deadline |
| --- | --- |
| Advertisement and RFP Publication | 15 July 2026 |
| Clarification Request Deadline | 22 July 2026 at 4:00 PM (Mogadishu Time) |
| MoPWRH Responses to Clarifications Issued By | 26 july 2026 |
| Proposal Submission Deadline | 3 AUG 2026 at 2:00 PM (Mogadishu Time) |
| Technical Evaluation | To be communicated to shortlisted firms |
| Financial Proposal Opening | To be communicated to qualifying firms |
| Contract Negotiations | To be communicated to highest-ranked firm |
| Contract Award Notification | To be communicated |
| Contract Signing and Commencement | To be communicated |

14. CLARIFICATION REQUESTS

All requests for clarification shall be submitted in writing by the deadline specified in Section 13 to:

| Email (Primary) | dg@mpwr.gov.so |
| --- | --- |
| Subject Line | Clarification Request – RFP No. MoPWRH/RFP/EBPMS/2026/001 |
| Language | English or Somali |

MoPWRH's responses will be circulated to all firms that have received or downloaded this RFP, without identifying the source of the inquiry. No verbal clarifications shall be binding.

15. SUBMISSION OF PROPOSALS

Interested consulting firms shall submit one (1) original and two (2) copies of the Technical ,  flash desk  pdf and word docuemnts Proposal, and one (1) original of the Financial Proposal, prepared in English.

The proposals shall be submitted using the Two-Envelope Submission Procedure, whereby the Technical Proposal and the Financial Proposal shall be placed in separate sealed envelope

Completed proposals shall be delivered by hand in accordance with the Two-Envelope Submission Procedure to the address below:

Procurement Unit

Tell: +252619554191
Ministry of Public Works, Reconstruction and Housing (MoPWRH)
Opposite SYL, EA Tower, Wabari District

Street Address: Opposite of Villa Somalia

Floor: MoPWRH, 1st Floor,  Prcurement  Office 
Mogadishu, Federal Republic of Somalia

### Submission Deadline

The complete proposal must be received at the above address no later than 06 Aug 2026 at 2:00 PM (Mogadishu Time).

Late submissions shall not be accepted and will be returned unopened to the respective Consultant.

### Proposal Opening

Technical Proposals will be opened immediately after the submission deadline in the presence of the consultants' representatives who choose to attend.

Financial Proposals shall remain sealed and securely retained by the Ministry until the completion of the technical evaluation. Only the Financial Proposals of consultants achieving the minimum qualifying technical score of 75 pointsshall be opened at a date and time to be communicated in writing to the technically qualified consultants.