Request for Proposal

TERMS OF REFERENCE

Individual Consultant

Development of a Loan Portfolio & Beneficiary Reach Dashboard for the SAMIR Fund

Sanaag Agriculture, Markets and Innovation for Resilience Fund - SAMIR

prf NUMBER [som01- 0000039127]

rfp issue date: [08/07/2026]

proposal submission deadline: [18/07/2026]

CARE USA

151 Ellis Street NE

Atlanta, GA 30303-2440

Confidential Document

Prepared by

CARE ®

Table of Contents

1.	ABOUT CARE	2

2.	GENERAL CONDITIONS and CLAUSES	2

2.1.    	CARE’s GENERAL CONDITIONS	2

2.2.	CONFIDENTIALITY/ NON-DISCLOSURE	3

2.3.	PUBLICITY	3

2.4.	LIABILITY	3

2.5.	FORCE MAJEURE	3

2.6.	ERRORS AND OMISSIONS	4

2.7.	OWNERSHIP OF WORK	4

2.8.	CONFLICT OF INTEREST	4

3.	COMPANY PROFILE & BIDDER’S DECLARATION	5

3.1.	COMPANY PROFILE	5

3.2.	BIDDER’S DECLARATION	6

4.	CONDITIONS AND GUIDELINES FOR SUBMISSION OF PROPOSAL	7

4.1.	PROPOSOSAL GUIDELINES	7

4.2.	PROJECT PURPOSE AND DESCRIPTION	7

4.3.	PROJECT OVERVIEW	8

4.4.	PROJECT REQUIREMENTS	9

4.5.	PROJECT TIMELINE	11

4.6.	EVALUATION CRITERIA	11

# ABOUT CARE

At CARE, we seek a world of hope, inclusion, and social justice, where poverty has been overcome, and people live with dignity and security.

This has been our vision since 1945, when we were founded to send lifesaving CARE Packages® to survivors of World War II. Today, CARE is a leader in the global movement to end poverty. We put women and girls in the center because we know we cannot overcome poverty until all people have equal rights and opportunities. In 2019, CARE worked in 100 countries and reached 70 million people with an incredible range of life-saving programs.

To know more about CARE, visit: https://www.care.org/our-work/

# GENERAL CONDITIONS and CLAUSES

# CARE’s GENERAL CONDITIONS

The enclosed document is not an offer to contract, but a solicitation of a vendor’s proposed intent.  Acceptance of a proposal in no way commits CARE to award a contract for any or all products and services to any vendor.

CARE reserves the right to make the following decisions and actions based on its business interests and for reasons known only to CARE:

- To determine whether the information provided does or does not substantially comply with the requirements of the RFP.

- To contact any bidder after proposal submittal for clarification of any information provided.

- To waive any or all formalities of bidding

- To accept or reject a proposal in whole or part without justification to the bidder.

- To not accept the lowest bid

- To negotiate with one or more bidders in respect to any aspect of the submitted proposal.

- To award another type of contract other than that described herein, or to award no contract.

- To enter into a contract or agreement for purchase with parties not responding to this RFP

- To request, at its sole discretion, selected Vendors to provide a more detailed presentation of the proposal.

- To not share the results of the bids with other bidders and to award contracts based on whatever is in the best interest of CARE.

Any material statements made orally or in writing in response to this RFP or in response to requests for additional information will be considered offers to contract and should be included by the vendor in any final contract.

# CONFIDENTIALITY/ NON-DISCLOSURE

All information gained by any vendor concerning CARE work practices is not to be disclosed to anyone outside those responsible for the preparation of this proposal.  Any discussion by the vendor of CARE’s business practices could be a reason for disqualification.  CARE, at their discretion, reserves the right to request a non-disclosure agreement.

Reciprocally, CARE commits that information received in response to this RFP will be held in strict confidence and not disclosed to any party, other than those people directly responsible for the evaluation of the responses, without the express consent of the responding vendor.

Finally, the information contained within this RFP is confidential and is not to be disclosed or used for any other purpose by the vendor.

# PUBLICITY

Any publicity referring to this project, whether in the form of press releases, brochures, or photographic coverage will not be permitted without prior written approval from CARE.

# LIABILITY

The selected vendor(s) will be required to show proof of adequate insurance at such a time as CARE is prepared to procure the services.  The participating vendor will also be required to indemnify and hold harmless CARE for, among other things, any third-party claims arising from the selected vendor’s acts or omissions and will be liable for any damage caused by its employees, agents or subcontractors.

# FORCE MAJEURE

- Neither Party shall be responsible for a performance that is delayed, hindered, or is rendered inadvisable, commercially impracticable, illegal, or impossible by a “Force Majeure Event.” A Force Majeure event includes, without limitation, an act of nature, a pandemic, emergency, civil unrest, or disorder, actual or threatened terrorism, war, fire, governmental action or interference of any kind, power or utility failures, strikes or other labor disturbances, a health warning issued by the Center for Disease Control (or similar agency), any other civil or governmental emergency and/or any other similar event beyond a Party’s reasonable control.

- The Party that seeks to invoke this Force Majeure provision (the “Affected Party”) shall provide the other Party (the “Unaffected Party”) with a written notice within ten (10) days of the date the Affected Party determines a Force Majeure Event has occurred.

# ERRORS AND OMISSIONS

CARE expects the vendor will provide all labor, coordination, support, and resources required based on the vendor’s proposal and corresponding final SOW.  No additional compensation will be available to the vendor for any error or omission from the proposal made to CARE.  The only exclusions are add-ons, deletions, and/or optional services for which the vendor has received written authorization from CARE.

# OWNERSHIP OF WORK

All work created during this evaluation must be original work, and no third party should hold any rights in or to the work.  All rights, title and interest in the work shall be vested in CARE.

# CONFLICT OF INTEREST

CARE encourages every prospective Supplier to avoid and prevent conflicts of interest, by disclosing to CARE if you, or any of your affiliates or personnel, were involved in the preparation of the requirements, design, specifications, cost estimates, and other information used in this RFP.

# COMPANY PROFILE & BIDDER’S DECLARATION

Bidders are requested to complete this form, including the Company Profile and Bidder’s Declaration, sign it and return it as part of your proposal. No alterations to its format shall be permitted and no substitutions shall be accepted.

# COMPANY PROFILE

Table 4.1.A Previous Work with CARE

| Have you already had previous transactions with CARE? | Yes | No |
| --- | --- | --- |
| If marked “Yes”, please provide the year of the latest transaction with CARE and the requirement that was delivered. (This is to inform everyone that this information is for system checking only. This will not be part of any evaluation process.) |  |  |
| If you marked, “No” on the table above, please answer the Table 4.1.A. below: |  |  |

Table 4.1.B Other Information

| Item Description | Detail(s) |
| --- | --- |
| Legal name of bidder |  |
| Legal Address, City, Country |  |
| Website |  |
| Year of Registration |  |
| Company Expertise |  |
| Bank Information (Please answer below) |  |
| Bank Name: |  |
| Bank Address: |  |
| IBAN: |  |
| SWIFT/BIC: |  |
| Account Currency: |  |
| Bank Account Number: |  |

| Previous relevant experience: 3 contracts |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name of previous contracts | Client & Reference Contact Details | Contract Value | Period of activity | Types of activities undertaken |

# BIDDER’S DECLARATION

| Yes | No |  |
| --- | --- | --- |
|  |  | Ethics: By submitting this Proposal/Quote, I/we guarantee that the bidder has not engaged in any improper, illegal, collusive, or anti-competitive arrangements with any competitors; has not directly or indirectly contacted any buyer representative (aside from the point of contact) or gather information regarding the RFP; and has not attempted to influence or offer any type of personal inducement, reward, or benefit to any buyer representative. |
|  |  | I/We affirm that we will not engage in prohibited behavior or any other unethical behavior with CARE or any other party. We also affirm that we have read the general clause and conditions included in this RFP and that we will conduct business in a way that avoids any financial, operational, reputational, or other undue risk to CARE. |
|  |  | Conflict of interest: I/We warrant that the bidder has no actual, potential or perceived Conflict of Interest in submitting this Proposal/Quote; or entering into a Contract to deliver the Requirements. CARE Procurement's Point of Contact will be notified right away by the bidder if a conflict of interest occurs during the RFP process. |
|  |  | Bankruptcy: l/We have not declared bankruptcy, are not involved in bankruptcy or receivership proceedings, and there is no judgment or pending legal issues that could hinder the ability to conduct business. |
|  |  | Offer Validity Period: I/We confirm that this Proposal/Quote, including the price, remains open for acceptance of the Offer Validity. |
|  |  | I/We understand and recognize that you are not bound to accept any proposal you receive, and we certify that the goods offered in our Quotation are new and unused. |
|  |  | By signing this declaration, the signatory below represents, warrants and agrees that he/she has been authorized by the Organization/s to make this declaration on its/their behalf |

| Supplier Name: |  |
| --- | --- |
| Title/Designation: |  |
| Company Name: |  |
| Date: |  |
| Signature |  |

# CONDITIONS AND GUIDELINES FOR SUBMISSION OF PROPOSAL

# PROPOSOSAL GUIDELINES

This Request for Proposal represents the requirements for an open and competitive process.

Proposals will be accepted until 18/07/2026, and deliver toSom.consultant@care.org   , no later than the above specified date.

Any proposals received after this date and time will not be accepted.  All proposals must be signed by an official agent or representative of the company submitting the proposal.

If the organization submitting a proposal must outsource or contract any work to meet the requirements contained herein, this must be clearly stated in the proposal.  Additionally, all costs included in the proposals must be all-inclusive to include any outsourced or contracted work.  Any proposals which call for outsourcing or contracting work must include the name and description of the organizations being contracted.

All costs must be itemized to include an explanation of all fees and costs.

Contract terms and conditions will be negotiated upon selection of the winning candidate for this RFP.  All contractual terms and conditions will be subject to review by the CARE legal department, and will include scope, budget, schedule, and other necessary items pertaining to the project.

You must respond to every subsection including statement, question, and/or instruction without exception.

Any verbal information obtained from, or statements made by representatives of CARE shall not be construed as in any way amending this RFP.  Only such corrections or addenda as are issued in writing by CARE to all RFP participants shall be official.  CARE will not be responsible for verbal instructions.

# PROJECT PURPOSE AND DESCRIPTION

CARE is issuing this RFP (Request for Proposal) soliciting qualified bidders to submit proposals intended

| Item # | Other Requirements |  |
| --- | --- | --- |
| 1 | Delivery Date & Time | Bidder shall deliver the service at least ___________________ after Contract signature. |
| 2 | Delivery Terms (incoterms) | EXW [Ex-works (Place)] |
|  |  | FCA [Free Carrier (Port)] |
|  |  | FAS [Free Along-Side Ship (Port)] |
|  |  | FOB [Free on board (Port)] |
|  |  | CFR [Cost, & Freight (Port)] |
|  |  | CIF [Cost, Insurance & Freight (Port)] |
|  |  | CPT [Carriage Paid-To (Place)] |
|  |  | CIP [Carriage & Insurance Paid-To (Place)] |
|  |  | DAP [Delivered at Place (Place)] |
|  |  | DPU [Delivered at Place Unloaded (Place)] |
|  |  | DDP [Delivered Duty Paid (Place)] |
| 3 | Custom Clearance (Must be linked to Incoterms at origin) | Not Applicable. Shall be done by _______________ |
|  |  | Shouldered by CARE |
|  |  | Supplier/ Bidder |
|  |  | Freight Forwarder |
| 4 | Exact Address(es) of Delivery Location | Hargeisa which are outlined in the above TOR |
| 5 | Warranty Period | Standard Manufacturer’s Warranty (if applicable) |
| 6 | Payment Terms | 30 Days upon Receipt of items |
| 7 | Quotation Validity | The quote needs to be valid for 90 days to cover all the days from bidding up to the award process. However, once the contract has been signed, it shall be valid for the same coverage as reflected in the requirement above. |

# PROJECT TIMELINE

All bidders are advised to strictly follow the timeline below as noted.

Any technical questions arising during the preparation of your response to this RFP should be submitted in writing via email Abdikadir.Abdulsalam@care.org> to no later than 15/07/2027

# PROJECT REQUIREMENTS:

- Technical Requirements

- Technical Proposal of the Product

TERMS OF REFERENCE

Individual Consultant

Development of a Loan Portfolio & Beneficiary Reach Dashboard for the SAMIR Fund

Sanaag Agriculture, Markets and Innovation for Resilience Fund - SAMIR

| Issuing organization | CARE International in Somalia/Somaliland |
| --- | --- |
| Programme | SPA II Extension - Accelerating new financing models for climate adaptation under COLISBR |
| Assignment location | Sanaag Region, Somaliland, with remote/hybrid delivery and field engagement as required |
| Contract type | Individual consultancy |
| Indicative duration | 45 working days over approximately 9-10 calendar weeks |
| Reporting to | MEAL Manager with Technical Coordination from SAMIR Fund Programme Manager, Finance, Microdahab and relevant implementing partners |

- Overview

CARE International in Somalia/Somaliland and CARE Denmark, with support from DANIDA, are implementing the SPA II Extension under the Community-Led Innovative Solutions for Building Resilience (COLISBR) programme. The extension focuses on accelerating new financing models for climate adaptation, with the SAMIR Fund as a key investment-readiness solution.

The SAMIR Fund (Sanaag Agriculture, Markets and Innovation for Resilience Fund) is a dedicated, community-anchored blended finance mechanism designed to address structural financing barriers faced by marginalized and climate-vulnerable communities in Somaliland, particularly in Sanaag Region. It builds on CARE's earlier revolving loan fund pilot and applies a blended finance approach that combines grants, revolving loans, credit guarantees and other de-risking instruments to improve access to climate-smart agricultural technologies and enterprise finance.

The Fund targets groups that are often excluded from formal finance, including smallholder farmers, agro-pastoral households, internally displaced persons, women, youth, pastoralists who have lost productive assets, VSLAs, farmer cooperatives, producer groups and emerging rural or peri-urban enterprises. It is expected to support adoption of technologies such as drip irrigation, solar-powered water systems, drought-resilient inputs, small-scale processing equipment and other productive investments that contribute to climate adaptation, income diversification, food security and reduced pressure over scarce natural resources.

As the SAMIR Fund moves from pilot and pre-scaling into a more structured investment-readiness phase, CARE requires a practical, reliable and regularly updated dashboard that can track fund capitalization, loan uptake, repayment performance, portfolio risk, beneficiary reach, inclusion outcomes and investment-readiness indicators. The dashboard should not be a one-off visualization product; it should be a simple management and decision-support system that can be maintained by MEAL, programme and finance staff after handover.

2. Purpose and Objective of the Consultancy

CARE is seeking to procure the services of an external consultant to design, develop, test and deploy an interactive dashboard and support data-management workflow for the SAMIR Fund. The dashboard will enable CARE, fund partners, management and donors to monitor loan portfolio performance, beneficiary reach, repayment trends, fund utilization and investment-readiness progress in a clear, timely and decision-oriented manner.

The specific objective is to establish a user-friendly, low-bandwidth-appropriate and maintainable dashboard that consolidates SAMIR Fund data from agreed sources and presents it through practical visuals, summary indicators, filters and exportable reports. The system must be usable by non-specialist staff and should include clear procedures for monthly data updates, validation and quality assurance.

3. Scope of Work

The consultant will undertake the assignment through a structured and consultative process, ensuring that the final dashboard responds to MEAL, management, finance, partner and donor reporting needs. The scope includes the following tasks.

## 3.1 Inception, discovery and requirements definition

Hold an inception meeting with the SAMIR Fund Programme Manager, CARE MEAL and key users including Finance teams, Microdahab, relevant implementing partners and selected field users.

Review existing SAMIR Fund documentation, dashboard expectations, current loan registers, beneficiary records, data collection tools, reporting formats, partner records and available investment-readiness indicators.

Map the full data flow from field-level data collection through partner verification, finance reconciliation, MEAL quality checks and management reporting.

Identify all dashboard users and decision needs, including programme management, MEAL, field staff, finance, partner staff, senior leadership and donor-facing reporting users.

Agree with CARE on dashboard KPIs, data definitions, user access levels, update frequency, data ownership arrangements and preferred technology option before development begins.

Prepare an inception report that includes the technical approach, dashboard blueprint, indicator dictionary, data source map, wireframes, workplan and risks requiring management decision.

## 3.2 Dashboard architecture and data model

Design a simple and sustainable data model that links borrower/cooperative records, loan transactions, repayment records, capital flows, technology financed, geographic coverage and beneficiary reach.

Develop unique identifiers for borrower groups, loan records, beneficiaries, villages and financing products to reduce duplication and enable reliable tracking over time.

Create a data dictionary with clear definitions, formats, validation rules and responsible data owners for each required field.

Design an update process that allows staff to refresh data monthly without requiring advanced technical skills.

Include data quality checks such as missing values, duplicate records, inconsistent repayment amounts, outdated records, incomplete disaggregation and mismatches between finance and programme data.

## 3.3 Dashboard design and development

At minimum, the consultant will develop the following dashboard modules. The final list of visuals and indicators will be confirmed during inception.

| Module | Minimum content |
| --- | --- |
| Executive summary page | At-a-glance view of total fund capitalization, capital deployed, capital recovered, capital available for re-lending, number and value of loans, repayment rate, PAR status, total beneficiaries reached and key inclusion metrics. |
| Loan portfolio and uptake | Number of loans disbursed, total disbursed value, average loan size, loan type, technology financed, borrower/cooperative type, partner channel, district/village, trend over time and comparison against targets. |
| Repayment and fund health | On-time, late and defaulted repayments; repayment rate; outstanding balance; recovered capital; overdue amount; Portfolio at Risk (PAR>30 and PAR>90); revolving fund balance; and repayment trend by cohort and geography. |
| Beneficiary reach and inclusion | Unique beneficiaries, households, businesses/cooperatives and communities reached, disaggregated by sex, age group, displacement status, disability where available, livelihood group, borrower type and geographic area. |
| Climate adaptation and technology adoption | Types and numbers of climate-smart technologies financed, such as drip irrigation, solar pumps, water tanks, drought-resilient inputs or processing equipment, with optional tracking of productive use and adaptation outcome indicators where data is available. |
| Capital mobilization and investment readiness | Capital in the fund by source, grants mobilized, loans/matching capital leveraged, guarantees or risk-sharing instruments, capital deployed vs. available, private sector interest, portfolio performance and other agreed investment-readiness KPIs. |
| Geographic coverage | District and village-level coverage using maps or simple geographic breakdowns. Where mapping is not technically feasible, the dashboard should provide clear tables and charts by location. |
| Data quality and update status | Last update date, records missing key fields, unmatched finance/programme records, data completeness by partner and flags requiring follow-up. |

## 3.4 Data integration and technology choice

Develop the SAMIR Fund dashboard using Microsoft Power BI, including Power BI Desktop and, where agreed with CARE, Power BI Service/workspace options, with clear guidance on licensing, access, ownership, data security and long-term maintenance.

Connect the dashboard to agreed data sources, including Excel/Google Sheets registers, KoboToolbox/ODK exports, partner loan registers, Microdahab repayment files and finance tracking sheets, using a clean Power Query-based data model that can be refreshed with minimal manual work.

Design interactive dashboard views covering fund capitalization, loan disbursement, repayment performance, outstanding balances, portfolio at risk, beneficiary reach, cooperative performance, geography, gender/vulnerability disaggregation, investment readiness milestones and climate-resilience outcomes.

Develop a simple monthly data update and handover package, including extraction, cleaning, validation, refresh and sign-off steps, and provide CARE with all editable .pbix files, templates, data dictionary, calculation logic, user guide, admin access, passwords and repository/workspace links.

## 3.5 Contextual adaptation and usability

Design the dashboard for low-bandwidth and field-based use, including light visuals, compressed datasets, offline export options and a simple refresh process.

Use clear, plain-language labels and avoid technical jargon so that non-specialist programme, finance and field staff can interpret the dashboard correctly.

Apply CARE and SAMIR Fund branding where available, including agreed colours, logos and standard terminology.

Design dashboard filters that are useful for decision-making, such as time period, district, village, borrower type, partner channel, sex, age group, displacement status, technology financed and loan status.

Ensure key visuals can be exported for donor updates, management briefs and PowerPoint presentations without additional redesign.

## 3.6 Testing, training and handover

Conduct user acceptance testing with at least three categories of users: MEAL/programme/management, finance, and partner or field-level staff.

Test the dashboard against sample and live data to confirm that totals, filters, charts and repayment calculations match source files.

Document all feedback received during testing and explain how each issue was resolved or why it was not incorporated.

Deliver a practical user manual of not more than 10 pages covering data updates, navigation, filters, exports, troubleshooting and responsibilities.

Provide technical documentation covering system architecture, data model, formulas, assumptions, refresh procedure, access control, data storage and maintenance requirements.

Facilitate a one-day training session for CARE and partner staff, including hands-on practice using the agreed monthly update process.

# 4. Deliverables and Timeline

| # | Deliverable | Description | Timeline |
| --- | --- | --- | --- |
| 1 | Inception Report and Dashboard Blueprint | Confirmed methodology, stakeholder requirements, data source map, user personas, KPI dictionary, technical approach, data model outline, wireframes, workplan and risk log. | End of Week 1 |
| 2 | Data Model and Clean Data Template | Structured data input template, data dictionary, validation rules, unique ID structure and documented monthly data flow. | End of Week 2 |
| 3 | Prototype Dashboard (Beta) | Functional dashboard prototype covering all agreed modules using sample or available live data, shared for review by CARE and partners. | End of Week 4 |
| 4 | User Acceptance Testing Report | Summary of UAT participants, feedback, identified errors, change log, data validation results and final actions before deployment. | End of Week 5 |
| 5 | Final Dashboard - Production Version | Fully tested, deployable and editable dashboard connected to agreed data sources, with final visuals, filters, calculations and export functions. | End of Week 6 |
| 6 | User Manual | Plain-language guide for non-technical staff covering dashboard navigation, data update steps, exports, interpretation and troubleshooting. | End of Week 7 |
| 7 | Technical Documentation and Source Files | Architecture notes, formulas, data model, update procedures, source files/code, access credentials or repository link, and maintenance guidance. | End of Week 8 |
| 8 | Training and Handover Session | One-day hands-on session for programme, MEAL, finance and partner staff, including practical dashboard refresh and reporting exercises. | Week 9 |

# 6. Required Qualifications and Experience

## Essential qualifications

Bachelor's degree or higher in data science, information systems, computer science, software engineering, statistics, economics, business analytics or a related field.

At least seven years of demonstrated experience designing and deploying dashboards, data visualization products, MIS tools or decision-support systems.

Proven experience working with the mainstream dashboard platform of as Power BI.

Strong experience with data modelling, dashboard indicator design, data cleaning, validation rules, user-centred design and documentation.

Ability to design tools that work in low-bandwidth, field-based or offline-capable environments.

Ability to explain technical issues to non-technical users and train programme staff to maintain the system.

Experience working with NGOs, humanitarian organizations, development programmes, climate adaptation initiatives or financial inclusion programmes in Somalia/Somaliland or the wider Horn of Africa.

Familiarity with microfinance, revolving loan funds, portfolio-at-risk calculations, repayment tracking, blended finance, guarantees or investment-readiness reporting.

Experience integrating dashboards with KoboToolbox, ODK, CommCare, Excel, Google Sheets, mobile-money data or financial tracking spreadsheets.

Experience designing gender- and inclusion-sensitive data systems with sex, age, displacement, disability and livelihood disaggregation.

Knowledge of MEAL standards, data protection principles and donor reporting requirements is an advantage.

# 7. Management and Reporting Arrangements

The consultant will report to the CARE MEAL Manager with technical coordination of SAMIR Fund Programme Manager, who will all be the main contractual and technical focal points. Finance teams, Microdahab, relevant implementing partners and selected dashboard users will provide input, data access, testing feedback and validation support.

The consultant will attend weekly check-in meetings of approximately 30 minutes to report progress, resolve bottlenecks and confirm next steps.

The consultant must seek written approval before moving from inception to development, from prototype to finalization, and from finalization to handover.

All deliverables must be submitted in editable formats. Locked PDFs alone will not be accepted.

The consultant must maintain a change log documenting key design decisions, formula changes, user feedback and revisions made during the assignment.

CARE will nominate staff responsible for data provision, review, validation, UAT participation and final acceptance.

# 8. Data Protection, Ethics and Ownership

The dashboard will contain sensitive programme, financial and beneficiary-related information. The consultant must therefore apply strong data protection and ethical standards throughout the assignment.

The dashboard must not display personally identifiable information in default views. Individual-level data should be restricted, password-protected and accessible only to authorized staff where absolutely necessary.

Disaggregated results should be presented at group, cooperative, village, district or portfolio level unless CARE gives written approval for another approach.

The consultant must sign CARE's confidentiality and data protection requirements before accessing programme or partner data.

Any cloud-based hosting, third-party storage, plug-ins or external tools must be approved by CARE before use.

All code, source files, formulas, templates, dashboard assets, documentation, user guides, data models and other products developed under this consultancy will be the property of CARE International in Somalia/Somaliland and the SAMIR Fund after final payment.

The consultant may not retain, reuse or share SAMIR Fund data, screenshots, dashboards or beneficiary information without CARE's written authorization.

# 10. Application Requirements

Interested and qualified consultants should submit the following documents:

Technical proposal of not more than five pages explaining understanding of the assignment, proposed methodology, dashboard platform, data integration approach, low-bandwidth/offline design and handover approach.

Financial proposal in USD, showing daily rate, number of days, total professional fee and any reimbursable costs.

Updated CV highlighting relevant dashboard, data visualization, MIS, financial inclusion or NGO/development experience.

Minimum of three verifiable samples of previous dashboards or visualization products, submitted as links, screenshots or summary documentation.

Contact details of three professional referees who can comment on the consultant's technical quality and reliability.

# 11. Evaluation Criteria

| - Criterion | - Weight |
| --- | --- |
| - Technical proposal of not more than five pages explaining understanding of the assignment, proposed methodology, dashboard platform, data integration approach, low-bandwidth/offline design and handover approach. Experience with financial inclusion, microfinance, revolving funds or portfolio tracking | - 25% |
| - Minimum of three verifiable samples of previous dashboards – with relevance, clarity, usability, design quality and evidence of maintainability. | - 25% |
| - Qualifications on Management Information Systems with minimum of 7 years’ experience - Education, training ability, documentation skills and ability to communicate with non-technical users. | - 20% |
| - Contact details of three professional referees (name, org, e-mail, telephone contact) | - 10% |
| - Financial proposal in USD, showing daily rate, number of days, total professional fee and any reimbursable costs | - 20% |

Submission Information / How to Apply

Bidders must download the request for proposal (RFP) attached along with the ToR and complete all required information including attachments where necessary

Please send your complete RFP, technical and financial proposals (Please note that No ZIP Files) to this email address som.consultant@care.org clearly marking the subject line “Development of a Loan Portfolio & Beneficiary Reach Dashboard for the SAMIR Fund .” no later than 18th July 2026 11:59 PM.

Compliance with Requirements

|  | Yes, we will comply | No, we cannot comply | If marked as “No”, please provide counter proposal |
| --- | --- | --- | --- |
| Minimum Technical Specifications |  |  |  |
| Delivery Lead Time |  |  |  |
| Delivery Term (INCOTERMS) |  |  |  |
| Warranty Period (if applicable) |  |  |  |
| Validity of Quotation |  |  |  |
| Payment Terms (30 Days after service delivery) |  |  |  |
| Other Requirements (Please specify) |  |  |  |

Notice: Please note that any consultancy firm successfully awarded the assignment shall be subject to a 6% government tax deduction from the total contract value, which will be withheld by CARE.