FEDERAL GOVERNMENT OF SOMALIA

Ministry of Public Works, Reconstruction and Housing (MoPWRH)

Mogadishu, Federal Republic of Somalia

SECTION I – INVITATION TO SUBMIT PROPOSALS

| Reference No: MoPWRH/RFP/EBPMS/2026/001 | Date: 16 July 2026 |
| --- | --- |

To:  all eligible consulting firm

Dear Sir / Madam,

INVITATION TO SUBMIT PROPOSALS

Design, Development, Deployment and Commissioning of the National Electronic Building Permit Management System (EBPMS)

The Ministry of Public Works, Reconstruction and Housing (MoPWRH) of the Federal Government of Somalia is implementing the National Building Permit Policy Implementation Plan. As part of this programme, MoPWRH intends to engage a qualified consulting firm to design, develop, deploy, and commission a secure, scalable, and integrated National Electronic Building Permit Management System (EBPMS) for use across all six (6) Federal Member States, the Banadir Regional Administration (BRA), and all district-level administrations nationwide.

MoPWRH has pre-qualified your firm as a qualified and eligible candidate for this assignment and hereby invites you to submit a Proposal in accordance with the terms, conditions, and specifications set out in this Request for Proposals (RFP) document.

Key Assignment Information

| Assignment Title | Design, Development, Deployment & Commissioning of National EBPMS |
| --- | --- |
| RFP Reference Number | MoPWRH/RFP/EBPMS/2026/001 |
| Procurement Method | Request for Proposals (RFP) – Quality and Cost-Based Selection (QCBS) |
| Contract Type | Lump-Sum Contract |
| Contract Duration | Four (4) Months from Contract Signing + 12-Month Post-Launch Support |
| Issue Date | 15 July 2026 |
| Clarification Deadline | 22 July 2026 at 4:00 PM (Mogadishu Time) |
| Proposal Submission Deadline | 03 August 2026 at 4:00 PM (Mogadishu Time) – STRICT |
| Submission Method | In person – One (1) Original + Two (2) Hard Copies + One (1) USB Flash Drive (Technical Proposal only) |
| Submission Address | Procurement Unit, Ministry of Public Works, Reconstruction and Housing, Mogadishu, Federal Republic of Somalia |
| Contact Email | procurement@mpwr.gov.so ¦ CC: dg@mpwr.gov.so |

Submission Requirements

Proposals shall be submitted in accordance with the following requirements:

Technical Proposal: One (1) original hard copy + Two (2) hard copies + One (1) USB flash drive containing the Technical Proposal in PDF format. All copies must be identical to the original. The USB flash drive must be clearly labelled with the firm's name and RFP reference number.

Financial Proposal: One (1) original hard copy in a separately sealed envelope, clearly labelled 'FINANCIAL PROPOSAL – CONFIDENTIAL'. The financial proposal PDF on the USB flash drive must be password-protected. The password must NOT be included in any submission documents — it will only be disclosed upon formal written request from MoPWRH following technical evaluation.

Outer Envelope: The Technical and Financial Proposals shall be placed in a single sealed outer envelope or package, clearly labelled: 'PROPOSAL – EBPMS – MoPWRH/RFP/EBPMS/2026/001 – DO NOT OPEN BEFORE 06 AUGUST 2026 AT 4:00 PM'.

Delivery: Proposals must be hand-delivered to the Procurement Unit of MoPWRH at the address stated above, not later than 06 August 2026 at 4:00 PM (Mogadishu Time). Late submissions will not be accepted under any circumstances.

Documents Included in this RFP Package

- Section I  –  Invitation Letter (this document)

- Section II –  Proposal Submission Letter Template (Form C)

- Section III–  Price Schedule (Form B)

- Section IV –  Technical Specifications and Delivery Schedule (Form A)

- Section V  –  Sample Purchase Order / Contract (Form D)

- Section VI –  Terms and Conditions

MoPWRH reserves the right to accept or reject any proposal, cancel the procurement process at any stage, or request clarifications, without incurring any liability to participating firms. Firms will not be reimbursed for any costs incurred in preparing proposals.

We look forward to receiving your Proposal by the deadline stated above.

Yours faithfully,

__________________________________

Director General

Ministry of Public Works, Reconstruction and Housing

Federal Government of Somalia

Date: 15 July 2026

SECTION II – PROPOSAL SUBMISSION LETTER

FORM C – PROPOSAL SUBMISSION LETTER

Instructions: Complete this letter on your official company letterhead, sign, and include as the first page of your Technical Proposal.

Date: _____________________________________________

RFP Reference No:  MoPWRH/RFP/EBPMS/2026/001

To:

The Director General

Ministry of Public Works, Reconstruction and Housing (MoPWRH)

Federal Republic of Somalia, Mogadishu

Email: procurement@mpwr.gov.so

Subject: Proposal for the Design, Development, Deployment and Commissioning of the National Electronic Building Permit Management System (EBPMS)

Dear Sir / Madam,

Having examined the Request for Proposals (RFP) Reference No. MoPWRH/RFP/EBPMS/2026/001, the receipt of which is hereby duly acknowledged, we, the undersigned, offer to provide all consulting services for the Design, Development, Deployment and Commissioning of the National Electronic Building Permit Management System (EBPMS) in full conformity with the said RFP, for a Total Lump Sum Price of:

| Total Lump Sum Price (USD – Figures): | USD ___________________________________________________ |
| --- | --- |
| Total Lump Sum Price (USD – Words): | _______________________________________________________ |

or such other sums as may be ascertained in accordance with the Price Schedule (Section III) attached herewith and made part of this Proposal.

We confirm and declare the following:

- We have read, understood, and accept without reservation all terms, conditions, specifications, evaluation criteria, deliverables, timelines, and intellectual property provisions set out in this RFP.

- We undertake, if our Proposal is accepted, to commence the assignment and deliver all services and deliverables in full accordance with the work plan, timelines, and quality standards specified in the RFP and in our Technical Proposal.

- We agree to abide by this Proposal for a validity period of ninety (90) days from the proposal submission deadline. Our Proposal shall remain binding upon us and may be accepted by MoPWRH at any time before the expiration of that period.

- Our Financial Proposal has been submitted as a separate, sealed hard copy envelope AND as a password-protected PDF file on the USB flash drive. We confirm that the password has NOT been included in any submission document and will only be disclosed upon formal written request from MoPWRH's Procurement Unit after completion of technical evaluation.

- All information provided in this Proposal, including CVs, references, and portfolio evidence, is accurate and complete. We understand that any misrepresentation may result in immediate disqualification.

- We have submitted: One (1) original hard copy of the Technical Proposal + Two (2) hard copies + One (1) USB flash drive containing the Technical Proposal in PDF format, and One (1) sealed original hard copy of the Financial Proposal.

- Until a formal Contract is prepared and executed, this Proposal, together with MoPWRH's written notification of award, shall constitute a binding agreement between us.

- We understand that MoPWRH is not bound to accept the highest-ranked, lowest-priced, or any proposal it may receive, and MoPWRH shall not be liable for any costs we have incurred in preparing this Proposal.

- The undersigned is duly authorized to sign this Proposal on behalf of the firm named below.

| Name of Consulting Firm: |  |
| --- | --- |
| Country of Registration: |  |
| Company Registration No.: |  |
| Registered Address: |  |
| Contact Person & Title: |  |
| Telephone: | Email: |
| Authorized Signatory Name: | Title / Position: |
| Signature: | Official Company Stamp: |
| Date: |  |

SECTION III – PRICE SCHEDULE

FORM B – PRICE SCHEDULE (FINANCIAL PROPOSAL)

⚠  PASSWORD PROTECTION: This Financial Proposal must be sealed in a separate envelope (hard copy) and the PDF version on the USB flash drive must be password-protected. Do NOT include the password anywhere in your submission. The password will only be requested in writing by MoPWRH after technical evaluation.

Instructions: Complete all price fields in USD. Prices must be stated in figures. The total must also be written in words. Sign and stamp below. Quotation Ref: MoPWRH/RFP/EBPMS/2026/001

| No. | Service / Module Description | Unit | Qty | Unit Price USD (Figures) |  | Total Price USD (Figures) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | System Architecture Design, Requirements Gathering & System Design Document (SDD) | Lump Sum | 1 |  |  |  |
| 2 | E-Building Permit Web Application – Full Development (All 16 Modules) | Lump Sum | 1 |  |  |  |
| 3 | Android Mobile Application Development & Publication (Google Play Store) | Lump Sum | 1 |  |  |  |
| 4 | iOS Mobile Application Development & Publication (Apple App Store) | Lump Sum | 1 |  |  |  |
| 5 | GIS & Mapping Module – Development & Integration | Lump Sum | 1 |  |  |  |
| 6 | Electronic Payment Gateway Integration (EVC Plus, ZAAD, Sahal, Bank Transfer) | Lump Sum | 1 |  |  |  |
| 7 | Cloud Infrastructure Setup, Deployment & Configuration | Lump Sum | 1 |  |  |  |
| 8 | User Training Programme Delivery (MoPWRH Federal + All 6 FMS + BRA) | Lump Sum | 1 |  |  |  |
| 9 | Source Code, Full Documentation & Handover Package | Lump Sum | 1 |  |  |  |
| 10 | 12-Month Post-Launch Technical Support & Maintenance | Lump Sum | 12 mo. |  |  |  |
| 11 | Taxes & Other Applicable Charges (itemize if applicable) | — | — |  |  |  |
| 12 | Other Costs (specify): ______________________________ | — | — |  |  |  |
|  | SUB-TOTAL (excluding taxes) |  |  |  |  |  |
| TOTAL LUMP SUM PRICE (USD) |  |  |  |  |  |  |

Total Price in Words (USD): _______________________________________________________________________________

_______________________________________________________________________________________________________

Validity: This Financial Proposal shall remain valid for ninety (90) days from the submission deadline.

| Quotation Ref No: MoPWRH/RFP/EBPMS/2026/001 | Date: _______________________________ |
| --- | --- |
| Name of Consulting Firm: _______________________________ | Stamp: |
| Authorized Signatory Name: ____________________________ |  |
| Signature: ____________________________________________ |  |

SECTION IV – TECHNICAL SPECIFICATIONS AND DELIVERY SCHEDULE

FORM A – OFFER TECHNICAL SPECIFICATIONS

Instructions: The Consultant shall complete the 'Technical Specification' column for each item, describing exactly what will be provided and how requirements will be met. Sign and stamp at the bottom of this form. Include this form in the Technical Proposal.

| No. | Service / Module Description | Technical Specification (to be completed by Consultant) | Qty | Delivery Deadline | Deployment / Coverage |
| --- | --- | --- | --- | --- | --- |
| 1 | System Architecture Design & System Design Document (SDD) |  | 1 SDD | End of Week 5 | MoPWRH – Federal Level |
| 2 | E-Building Permit Web Application – All 16 Modules |  | 1 System | End of Week 12 | National – All FMS, BRA & Districts |
| 3 | Android Mobile Application |  | 1 App | End of Week 12 | All FMS & BRA Field Inspectors |
| 4 | iOS Mobile Application |  | 1 App | End of Week 12 | All FMS & BRA Field Inspectors |
| 5 | GIS & Mapping Module Integration |  | 1 Module | End of Week 12 | National Coverage |
| 6 | Electronic Payment Gateway Integration |  | 1 Integration | End of Week 12 | National Coverage |
| 7 | Cloud Infrastructure Setup & National Deployment |  | 1 Setup | End of Week 16 | Cloud – Accessible Nationally |
| 8 | User Training Programme (Federal + All FMS + BRA) |  | 1 Programme | End of Week 16 | Mogadishu + 6 FMS Capitals |
| 9 | Full Source Code, Documentation & Handover Package |  | 1 Package | End of Week 16 | MoPWRH – Mogadishu |
| 10 | 12-Month Post-Launch Technical Support & Maintenance |  | 12 Months | Month 5–16 | Remote + On-site as Required |

Minimum Functional Requirements – Confirmation

The Consultant shall confirm compliance with each minimum functional requirement by marking YES or NO in the column below.

| # | Minimum Functional Requirement | Compliant? (YES / NO) | Comments / Clarification |
| --- | --- | --- | --- |
| 1 | Online Building Permit Application and Status Tracking |  |  |
| 2 | Online Permit Approval Workflow (Multi-Level) |  |  |
| 3 | Engineering Licence Registration & SNEB Integration |  |  |
| 4 | Construction Inspection Management (Stage-Based) |  |  |
| 5 | GIS & Mapping Integration |  |  |
| 6 | Electronic Payment Gateway (EVC Plus, ZAAD, Sahal, Bank) |  |  |
| 7 | SMS & Email Automated Notifications |  |  |
| 8 | Reporting Dashboard (Federal, State, District Levels) |  |  |
| 9 | Role-Based Access Control (Minimum 8 Roles) |  |  |
| 10 | Android & iOS Mobile Applications |  |  |
| 11 | Audit Trail & Compliance Log |  |  |
| 12 | Digital Signatures for Permit Issuance |  |  |
| 13 | Document Management System |  |  |
| 14 | Cloud Hosting (99.5% Uptime SLA) |  |  |
| 15 | Backup & Disaster Recovery (Max 4-Hour RTO) |  |  |
| 16 | Bilingual Interface – English and Somali |  |  |
| 17 | Offline Capability for Field Inspection (with Sync) |  |  |
| 18 | Minimum 50,000 Concurrent Users at Launch |  |  |
| 19 | Open-Source Technologies (where feasible) |  |  |
| 20 | API Integration Layer for Future Interoperability |  |  |

| Quotation Ref No: MoPWRH/RFP/EBPMS/2026/001 | Date: _______________________________ |
| --- | --- |
| Name of Consulting Firm: _________________________________ | Stamp: |
| Authorized Signatory: ____________________________________ |  |
| Signature: ______________________________________________ |  |

By signing above, the Consultant confirms that all specifications and compliance statements provided are accurate and that the firm is fully capable of delivering the system within the stated timelines.

SECTION V – SAMPLE PURCHASE ORDER / CONTRACT

FORM D – PURCHASE ORDER

Note: This Purchase Order is a sample template only. The Consultant does not complete or sign this form at the proposal submission stage. It will be formally issued by MoPWRH upon contract award.

| Project Name: | Building Permit Policy Implementation Plan – EBPMS | PO Number: | MoPWRH/PO/EBPMS/2026/001 |
| --- | --- | --- | --- |
| RFP Reference: | MoPWRH/RFP/EBPMS/2026/001 | PO Issue Date: | _______________________ |
| Consulting Firm: |  | Contract Type: | Lump-Sum Contract |
| Contact Person: |  | Contract Duration: | 4 Months + 12-Month Support |
| Address: |  | Currency: | United States Dollars (USD) |
| Telephone: |  | Commencement Date: |  |
| Email: |  | Completion Date: |  |

PLEASE PROVIDE THE FOLLOWING SERVICES AS INDICATED BELOW

| No. | Item / Service Description | Unit | Qty | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| 1 | System Architecture Design & System Design Document (SDD) | Lump Sum | 1 |  |  |
| 2 | E-Building Permit Web Application – Full Development (All 16 Modules) | Lump Sum | 1 |  |  |
| 3 | Android Mobile Application Development & Publication | Lump Sum | 1 |  |  |
| 4 | iOS Mobile Application Development & Publication | Lump Sum | 1 |  |  |
| 5 | GIS & Mapping Module Integration | Lump Sum | 1 |  |  |
| 6 | Electronic Payment Gateway Integration | Lump Sum | 1 |  |  |
| 7 | Cloud Infrastructure Setup & National Deployment | Lump Sum | 1 |  |  |
| 8 | User Training Programme (Federal + All FMS + BRA) | Lump Sum | 1 |  |  |
| 9 | Source Code, Full Documentation & Handover Package | Lump Sum | 1 |  |  |
| 10 | 12-Month Post-Launch Technical Support & Maintenance | Lump Sum | 12 months |  |  |
| TOTAL CONTRACT VALUE (USD) |  |  |  |  |  |

TOTAL AMOUNT IN WORDS (USD): _______________________________________________________________________

____________________________________________________________________________________________________

Basis of This Purchase Order

- RFP Reference No. MoPWRH/RFP/EBPMS/2026/001 issued on 15 July 2026.

- Technical Proposal submitted by the Consultant on _________________ and evaluated by MoPWRH's Evaluation Committee.

- Financial Proposal submitted by the Consultant on _________________ and opened upon MoPWRH's formal written request.

- Contract Award Notification issued by MoPWRH on _________________.

Payment Schedule

| # | Milestone / Deliverable | Payment % | Retention (10%) |
| --- | --- | --- | --- |
| 1 | Contract Signing and Approved Inception Report (D1) | 15% | 1.5% |
| 2 | Approved System Design Document (D2) | 30% | 3% |
| 3 | Fully Functional System Developed and UAT Approved (D3–D4) | 30% | 3% |
| 4 | Final Deployment, Training, Documentation and Full Handover (D1–D4) | 25% | 2.5% |
| 5 | Release of Retention after six (6) months of satisfactory system operation and fulfillment of all warranty/support obligation | 10% | ____ |
|  | TOTAL | 100% |  |

Payment will be effected in USD upon receipt of: (a) a valid invoice; and (b) MoPWRH's written confirmation of milestone acceptance. MoPWRH pays only for services fully completed and accepted.

Delivery Terms

- All deliverables shall be submitted to MoPWRH in digital format (PDF and editable source files) unless otherwise specified.

- The Ministry of Public Works, Reconstruction and Housing retains the unilateral right to reject any deliverable that does not comply with the technical specifications and requirements stated in the RFP.

- The Consultant shall allow a minimum of seven (7) working days for MoPWRH review and written acceptance of each deliverable.

- The Consultant shall not sub-contract any obligations without prior written authorization from MoPWRH.

- All source code, system outputs, and documentation are the exclusive intellectual property of the Federal Government of Somalia / MoPWRH upon final acceptance.

- A warranty period of twelve (12) months applies from the date of final system acceptance. All defects, patches, and updates during this period are at the Consultant's cost.

- Liquidated damages may be claimed in cases of late delivery of milestones without satisfactory written justification.

- This Contract is governed by the laws of the Federal Republic of Somalia.

Signatures

| Signed on behalf of MoPWRH (Federal Government of Somalia): | Signed on behalf of the Consulting Firm (Acceptance of Order & General Terms): |
| --- | --- |
| Name & Title: ___________________________ | Name & Title: ___________________________ |
| Signature: ______________________________ | Signature: ______________________________ |
| Date: __________________________________ | Date: __________________________________ |
| Official Stamp: | Company Stamp: |

Ministry of Public Works, Reconstruction and Housing  |  Federal Government of Somalia  |  Mogadishu, Somalia  |  procurement@mpwr.gov.so